CiviCConnect Technology Project Part 1

Milestone 1

SEN381

Chanri Du Randt 601635, Clarissa Bierman 602008, Eduard Bernard Kruger Herman 602125

Contents

Document Control	3

Team Members & Work Allocation	4

Acronyms & Abbreviations	4

Problem Statement	5

Business Need	5

Stakeholder Analysis	5

Client & User	5

Development	6

Other	7

Stakeholder Conflicts	7

Stakeholder Derived Requirements	8

Scope Baseline	8

In Scope	8

Out of Scope	9

Deferred / Future Scope	10

Defended Exclusion: Automated Multi-Channel Intake	10

Requirements & Acceptance Criteria	11

Functional Requirements(FR)	11

Non-Functional Requirements(NFR)	15

Constraints	17

Trade-off / Ripple-Effect Analysis	19

Initial RTM	19

Initial Risk Register	21

Forward Engineering Considerations	23

Auditing, Logging and Traceability of Request Handling	23

Notification & Communication Between Requester and Handler	24

Request Prioritization & Escalation	24

Scalability and Concurrency	24

System Integration & Legacy Data	24

Definition of Digital Platform	24

Engineering Decision Log	24

Process and Team Working Agreement	25

GitHub & Team Governance	26

AI Usage Register	27

Baseline Sign Off	28

References	29

# Document Control

| Version | Date | Purpose | Owner | Approval | Date |
| --- | --- | --- | --- | --- | --- |
| 0.1 | 05/09/2026 | Create Document with correct layout. Setup shared document access on Microsoft Teams. Add problem & business need and stakeholder analysis sections. | Chanri Du Randt | Eduard Herman | 08/09/2026 |
|  |  |  |  | Clarissa Bierman | 09/09/2026 |
| 0.2 | 07/09/2026 | Added the GitHub & Team Governance section to the PED, set up branch protection on main requiring two reviewer approvals with self-approval disabled, and merged the first controlled pull request as evidence of the review process. | Clarissa Bierman | Chanri Du Randt | 08/09/2026 |
|  |  |  |  | Eduard Herman | 07/09/2026 |
| 0.3 | 07/09/2026 | Added Forward Engineering Considerations | Chanri Du Randt | Eduard Herman | 08/09/2026 |
|  |  |  |  | Clarissa Bierman | 08/09/2026 |
| 0.4 | 09/09/2026 | Added the Scope Baseline (in scope, out of scope, deferred/future scope, defended exclusion), Requirements & Acceptance Criteria (functional and non-functional requirements with IDs, sources, priorities and acceptance criteria), and Constraints sections (including trade-off/ripple-effect analysis) to the PED. | Eduard Herman | Chanri Du Randt | 09/09/2026 |
|  |  |  |  | Clarissa Bierman | 09/09/2026 |
| 0.5 | 09/09/2026 | Edited Forward engineering considerations and added engineering decision. | Chanri Du Randt | Eduard Herman | 09/09/2026 |
|  |  |  |  | Clarissa Bierman | 09/09/2026 |
| 0.6 | 09/09/2026 | Added the Initial RTM: all 15 functional and 9 non-functional requirements traced to their source stakeholder, with Design/Issue/Implementation/Test marked pending (expected at M1) and Acceptance evidence linked back to each requirement's acceptance criteria. Completed initial Risk Register | Clarissa Bierman | Eduard Herman | 09/09/2026 |
|  |  |  |  | Chanri Du Randt | 09/09/2026 |
| 1.0 | 09/09/2026 | Finalized the PED for Milestone 1 baseline sign-off - resolved the platform/website contradiction in Forward Engineering Considerations, added the Process & Team Working Agreement section, completed the AI Usage Register, and closed out the remaining compliance checks against the Master Brief. | Team | Clarissa Bierman, Eduard Herman, Chanri Du Randt | 09/09/2026 |
| 1.1 | 28/09/2026 | Added 3 constraints to time and cost | Eduard |  |  |

## Team Members & Work Allocation

| Team Member | Document part |
| --- | --- |
| Chanri Du Randt | Problem & Business Need, Stakeholder Analysis, Forward Engineering Considerations, Engineering Decision Log |
| Clarissa Bierman | Initial RTM, Initial Risk Register, Github and team governance, Team Working Agreement |
| Eduard Bernard Kruger Herman | Scope Baseline, Requirements & acceptance criteria, Constraints |

# Acronyms & Abbreviations

The following terms are needed to understand this document.

| Acronym | Full name |
| --- | --- |
| RTM | Requirements traceability matrix |
| POPIA | Protection of Personal Information Act |
| PED | Project Engineering Document |
| PR | Pull Request |
| NFR | Non-Functional Requirement |
| FR | Functional Requirement |
| CI | Continuous Integration |
| RBAC | Role-Based Access Control |
| API | Application Programming Interface |
| UI | User Interface |
| MVP | Minimum Viable Product |
| MoSCoW | Must / Should / Could / Won't-this-round |
| AI | Artificial Intelligence |

# Problem Statement

CivicConnect currently has a manual, slow and disconnected process for managing service requests from their clients. Overall handling of the service requests include emails, telephone calls, WhatsApp messages, spreadsheets and paper records. Their current process results in duplicated, overlooked or incorrectly assigned requests. Due to the manual handling of service requests, there is poor visibility on request handling including the current state of the request (received, assigned, delayed, resolved and closed), the request handler and their actions as well as trouble conducting audits and reporting on service requests. Currently, CivicConnect is struggling to view the progression of the requests and therefore management cannot track and manage outstanding, overdue and resolved work. Furthermore, CivicConnect is struggling to prioritize their requests and manage the confidentiality and personnel access of the requests and client information.

## Business Need

They want a digital platform to help manage their service requests. They want to trace, log and manage their requests, and personnel accessing the request and request issuer. The solution will allow central supervision and data collection regarding requests to inform audits and reporting. It will also manage communications between the request handler and request issuer. It will also manage the entire request register in a way that minimizes user error by using validation and automating request management where possible.

# Stakeholder Analysis

## Client & User

| Stakeholder | Description | Need | Priority | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| Service Requester | They are CivicConnect’s clients that requests services. | Must be able to create and log in to an account, be able to issue a request easily and track the progression of the request, and contact CivicConnect with queries regarding the service. | High | High | High |
| Service Handler | They are the CivicConnect employees handling the request. | Must be able to view the assigned request, log details regarding the request, change the status of the request and contact the issuer of the request if needed. | Medium | Medium | High |
| CivicConnect Management | They are the upper management of CivicConnect that need to audit service requests and report on requests. | Must be able to issue requests to staff, manage personnel with access to the request, track the requests’ lifecycle, alter requests, view report details and generate reports on requests. | High | High | High |

## Development

| Stakeholder | Description | Need | Priority | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| Developers | The software engineers building the digital platform requested by CivicConnect. | Must have thorough description of the digital platform CivicConnect wants including detailed requirements and process flows involved with the request lifecycle. Must also have access to the necessary technology and resources to create the digital platform and support documents. | Low | Medium | Medium |

## Other

| Stakeholder | Description | Need | Priority | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| Government | Laws regarding software and privacy. | All client data must comply to the laws and regulations set by the governing bodies of the countries CivicConnect conducts business in. Specifically, the POPIA law (Treasury.gov.za) regarding data privacy and usage of people’s personal information. | High | High | Low |

## Stakeholder Conflicts

Management wants to control and report on all requests while some service requesters may want confidentiality surrounding a request. Furthermore, management control of sensitive requests will necessitate reduced visibility into requests they are not authorized to view on request handlers’ side, might complicate or slow down their work.

There may be conflicts between the service requesters and CivicConnect’s managers as the Service Requesters want to be able to easily issue requests while CivicConnect’s management wants validation of users and requests that may make usage of the digital platform more complicated.

There could also be conflict between the service handlers and upper management of CivicConnect as the validation and request lifecycle oversight the digital platform must enforce could impede service handling by increasing overhead involved with request handling and limiting handler autonomy.

There also exists a conflict between management’s desire for comprehensive reports and the South African government’s POPIA law that strictly regulates the use of personal information. This means that reports generated on service requests should prioritize privacy over comprehensiveness.

The software engineers designing the digital platform desired by CivicConnect need detailed requirements from their management. However, limitations may have to be placed on the management’s desired features and changes in the desired features, due to project constraints.

## Stakeholder Derived Requirements

The following functional requirements were derived from the needs captured by the stakeholder analysis: FR-001 to FR-013 (covering Requester, Staff and Management capabilities). FR-014 and FR-015 are derived from platform/security and scope constraints rather than a specific stakeholder need.

The following non-functional requirements were derived from the needs captured by the stakeholder analysis: NFR-004 (Service Requester) and NFR-006 and NFR-009 (both CivicConnect Management). The remaining NFRs are derived from quality, security, team-capability or milestone constraints rather than a specific stakeholder need.

# Scope Baseline

The scope baseline defines exactly what CivicConnect v1 commits to delivering across the SEN381 milestones. It is derived from the Minimum Business Capabilities in the Master Project Brief (Section 3) and is deliberately controlled: additional features are not added unless justified against schedule, cost, quality, security and risk (Master Brief, Section 3.1).

## In Scope

The following items are explicitly included in the CivicConnect v1 commitment. They represent the essential functionality required to prove the business problem is solved within the project’s constraints. Each capability has been selected to deliver clear value while remaining achievable within the agreed schedule, cost, quality, security, and risk boundaries. Together, they form the baseline set of features that requesters, staff, and management can rely on to interact through a controlled, auditable platform without introducing unnecessary complexity or scope creep.

Requester capabilities

- Submit a new service request with category, description, location and optional attachment.

- View the current status of a submitted request.

- View a history/list of previously submitted requests (own requests only).

- Receive feedback in-app when a request is accepted, rejected, updated or completed.

Staff capabilities

- View service requests relevant to the staff member's authorised scope.

- Search, filter and sort requests by status, category and date.

- View full request detail, including the audit trail of prior actions.

- Assign or accept responsibility for a request.

- Update request status through controlled state transitions.

- Record comments, actions taken and resolution information (append-only).

- Resolve or close requests where authorised to do so.

Management / oversight capabilities

- View aggregate service activity (open, overdue, resolved, closed).

- Filter activity by category, status and date range.

- Access information sufficient to support accountability and basic service-performance review.

Platform-wide controls

- Authentication and Role-Based Access Control (RBAC) for Requester, Staff and Management roles.

- Admin-controlled, fixed category schema (requesters select from a controlled list, not free text).

- An audit trail recording who changed what and when, for every status change.

## Out of Scope

The following are explicitly excluded from the CivicConnect v1 commitment. They are not required to demonstrate the business problem is solved and each carries schedule, cost, security or integration risk disproportionate to its value within the project's constraints.

- Automated multi-channel intake (WhatsApp, email parsing) - all requests enter through a single controlled web form.

- Native mobile applications (iOS/Android) - a responsive web interface only.

- Payment processing or billing functionality.

- Multi-organization / multi-tenant support.

- Real-time chat/messaging between requester and staff.

- Automated SMS/push notifications (in-app status feedback only, see FR-004).

- Predictive analytics or business intelligence dashboards.

- A public API for third-party integration.

- Multi-language/localisation support.

## Deferred / Future Scope

These items are recognised as valuable but are deliberately deferred because the evidence needed to commit to them (cost data, platform research, or downstream design decisions) is not yet available. They may be reconsidered through formal change control (Master Brief, Section 14) once that evidence exists.

- SMS/email notification channel, once a low-cost provider and its limits have been evaluated.

- Exportable/advanced reporting for management, once core reporting needs are validated with users.

- Attachment hardening - file-size limits and virus/malware scanning.

- Automated escalation workflow for overdue requests.

- Single sign-on (SSO) or self-service password reset.

- Migration of historical data from existing spreadsheets/email records.

## Defended Exclusion: Automated Multi-Channel Intake

Exclusion: automated ingestion of requests from WhatsApp, email or telephone into CivicConnect is deliberately excluded from v1, all channels are consolidated into one controlled web-based intake point instead.

Rationale: each additional channel introduces a third-party API dependency (e.g. WhatsApp Business API approval and cost), unstructured-message parsing risk (accuracy of extracting category, location and description), and a wider security surface for handling externally-sourced personal data. None of these are necessary to resolve the root business problem - duplication, lost visibility and weak accountability - which is solved as soon as every request, regardless of its origin, is logged once into a single controlled record.

Ripple effects avoided by excluding it: schedule risk from external API approval delays and an unfamiliar integration's learning curve, recurring cost from message-platform tiers, additional security review for storing third-party message content and additional test surface for channel-specific failure modes. This is consistent with the Master Brief's scope-discipline principle that "a smaller, controlled, high-quality solution may demonstrate stronger Software Engineering than a larger unfinished solution."

# Requirements & Acceptance Criteria

Requirements are derived directly from the Minimum Business Capabilities (Master Brief, Section 3) and the Scope Baseline above. Each functional requirement carries a unique ID, a source, a MoSCoW priority and testable acceptance criteria so it can be carried into the Initial RTM without rework. Priorities follow MoSCoW (Must / Should / Could / Won't-this-round).

## Functional Requirements(FR)

| ID | Requirement | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-001 | Requester submits a new service request (category, description, location, optional attachment). | Requester capability | Must | Given a logged-in requester, when a request is submitted with all required fields, then the system creates it with a unique reference number, status "New" and a timestamp, and confirms submission on-screen. |
| FR-002 | Requester views the current status of a specific request. | Requester capability | Must | Given a requester opens "My Requests" and selects a request, then current status, last-updated time and any staff-visible comments are displayed. |
| FR-003 | Requester views a history/list of previously submitted requests. | Requester capability | Must | Given a requester views their request list, then only their own requests are shown, sorted by date submitted (most recent first). |
| FR-004 | System gives the requester feedback when status changes (accepted/rejected/updated/completed). | Requester capability | Should | Given staff change a request's status, then the requester sees the updated status and any resolution note the next time they view the request or an in-app indicator. |
| FR-005 | Staff view requests within their authorised scope. | Staff capability | Must | Given a staff member logs in, then only requests within their assigned category/permission scope are listed, other requests are not visible. |
| FR-006 | Staff search, filter and sort requests. | Staff capability | Must | Given a staff member applies a status/category/date filter or sort, then the list updates to match the criteria within 2 seconds under normal load. |
| FR-007 | Staff view full request detail, including audit history. | Staff capability | Must | Given a staff member opens a request, then all submitted fields and a historical log of prior actions are displayed. |
| FR-008 | Staff assign or accept responsibility for a request. | Staff capability | Must | Given an unassigned request within scope, when a staff member accepts it, then the request is marked assigned to that staff member with a timestamp. |
| FR-009 | Staff update request status through controlled transitions. | Staff capability | Must | Given a defined status state machine (New - Assigned - In Progress - Resolved - Closed; New/Assigned - Rejected), an attempted transition outside this set is rejected with an explanatory message. |
| FR-010 | Staff record comments/resolution notes against a request. | Staff capability | Must | Given a staff member adds a comment, then it is stored with author and timestamp and cannot subsequently be edited or deleted (append-only). |
| FR-011 | Staff resolve or close authorised requests. | Staff capability | Must | Given a staff member with close permission, when they close a request, then it becomes read-only and no further status changes are accepted. |
| FR-012 | Management view aggregate service activity. | Management capability | Should | Given a management user opens the activity view, then counts of open, overdue, resolved and closed requests are displayed, current as of the last refresh. |
| FR-013 | Management filter activity by category/status/date range. | Management capability | Should | Given a management user applies a filter, then displayed counts and lists recalculate to match the selected criteria. |
| FR-014 | System enforces role-based access control on all functionality. | Platform / Security constraint | Must | Given an unauthenticated or wrongly-roled user attempts to access a staff/management URL directly, then access is denied without exposing the underlying data. |
| FR-015 | System maintains a controlled, admin-defined category schema. | Platform / Scope baseline | Must | Given a requester submits a request, then the category must be chosen from an admin-maintained list; free-text category entry is not permitted. |

## Non-Functional Requirements(NFR)

Non-functional requirements are defined so they can be verified with objective evidence during later milestones. Targets marked as design-stage are established now as baseline commitments, with the expectation that they will be validated through testing and monitoring.

| ID | Category | Requirement | Acceptance Criteria / Measurable Target | Priority |
| --- | --- | --- | --- | --- |
| NFR-001 | Performance | Standard pages (request list, dashboard) respond promptly under normal project load. | 95th-percentile page response ≤ 3 seconds at ≤ 20 concurrent users, measured and evidenced. | Should |
| NFR-002 | Security - Authentication | All users authenticate before accessing role-specific functionality, credentials are never stored or transmitted in plain text. | Passwords stored using an industry-standard hashing algorithm (e.g. bcrypt), verified by code/config review. | Must |
| NFR-003 | Security - Authorisation | RBAC is enforced at both the interface and the server/API layer, not the UI alone. | A direct request to a staff/management endpoint by a requester-role account is rejected (e.g. 403) rather than returning data. | Must |
| NFR-004 | Usability | A first-time requester can submit a request without external instructions. | In an informal test with 3 non-team users, at least 2 of 3 complete request submission unaided within 5 minutes. | Should |
| NFR-005 | Availability | The system is available without unplanned downtime during scheduled demonstrations and milestone presentations. | No unplanned outage during rehearsal or live presentation windows, evidenced by uptime/log check beforehand. | Should |
| NFR-006 | Auditability | Every status change and resolution action is logged with actor, timestamp and before/after state. | For a sample request, the audit log reconstructs its full lifecycle end-to-end without gaps. | Must |
| NFR-007 | Data Integrity | A request record cannot be altered outside a controlled status transition without leaving an audit entry. | Any change to a request's core fields outside the defined workflow is either blocked or logged for review. | Must |
| NFR-008 | Maintainability | The codebase follows a documented, consistent structure a new contributor can navigate. | Repository README documents structure, a team member unfamiliar with a module can locate the relevant code within a reasonable, agreed time. | Could |
| NFR-009 | Scalability (design-stage) | The data model anticipates growth beyond the pilot dataset (no hard-coded limits, categories admin-configurable, not hard-coded). | Confirmed at architecture review in Milestone 2; referenced now as a Forward Engineering Consideration. | Could |

# Constraints

Constraints are treated as active engineering inputs, not administrative background - they must visibly influence scope, requirements and later architecture decisions (Master Brief, Section 4).

| Constraint | CivicConnect-Specific Description | Engineering Implication |
| --- | --- | --- |
| Scope | The team commits to a controlled MVP covering the three capability groups (Requester, Staff, Management) defined in the Scope Baseline, nothing beyond that is committed without change control. | Any proposed addition must be assessed for schedule/cost/security/risk impact before acceptance (Master Brief, Section 14) — it cannot be silently added mid-build. |
| Time | Delivery is fixed to SEN381 milestones within 2 months, with no built-in flexibility beyond formally accepted exceptional circumstances. | Requirements and scope must be substantially settled at M1 so M2 architecture work is not delayed, unfamiliar technologies carry disproportionate schedule risk and must be flagged early. |
| Time | Milestone 2 is due on 30 September 2026 with a presentation on 1 October 2026, leaving only 2 days after Milestone 1 submission to begin architecture and implementation work. | Architecture decisions must be finalized quickly and major requirement changes cannot be accommodated after M1. |
| Time | The final project is due on 18 October 2026 with the final presentation on 15 October 2026, providing less than three weeks between M2 and final delivery. | Only essential functionality should be implemented; lower-priority features may need to be deferred to future scope. |
| Time | Team members must simultaneously complete other SEN381 deliverables, including Assignments 2 and 3, during the project period. | Development activities must be planned around academic workload, reducing available development hours and increasing schedule risk. |
| Cost / Resources | A 3-student team with no dedicated budget, the project must rely on free-tier or low-cost tooling and hosting. | Technology and hosting choices at M2 must be checked against free-tier limits (storage, compute, request caps), limits must be documented as a Forward Engineering Consideration now. |
| Cost / Resources | The project has no dedicated budget for premium development software, enterprise tools, or commercial services. | Free and open-source software such as GitHub, Visual Studio Code, and free database solutions must be used wherever possible. |
| Cost / Resources | Commercial notification services such as SMS gateways, WhatsApp Business APIs, or paid email platforms may require subscription fees. | Automated external notification features are excluded from the MVP and replaced with in-platform notifications. |
| Cost / Resources | Paid cloud hosting tiers and managed database services may exceed the team's available budget. | Hosting and deployment must remain within free-tier limits, and system design must consider storage, bandwidth, and compute restrictions. |
| Quality | Quality claims must ultimately be backed by measurable test/defect evidence at M3, not by assertion. | Acceptance criteria must be written in testable form now (Section 2 above), vague criteria cannot later produce credible quality evidence. |
| Security | Requests and accounts contain personal data (contact details, request descriptions), security is a lifecycle-wide responsibility from M1, not a late add-on. | RBAC and audit-trail requirements (FR-014, NFR-002/003/006) must be baselined now - reworking access control after the data/UI layer is built is high-effort and high-risk. |
| Team capability | All three members are individually examinable on the full system, no member may specialise to the exclusion of understanding the whole. | Documentation, requirement ownership and code must be reviewed across the team, not siloed - this also underpins the two-reviewer GitHub approval control. |

## Trade-off / Ripple-Effect Analysis

Selected interaction: Security constraint versus Schedule constraint.

Baselining RBAC and an audit trail from Milestone 1 (NFR-002, NFR-003, NFR-006) commits M2 development time to authentication and access-control work before any request-management feature can be demonstrated. This reduces the schedule available for additional functionality within a fixed timeline.

The alternative - deferring access control to a later milestone to move faster now - was considered and rejected. Reworking authorisation into a data model and UI that were not designed for it is a well-understood source of rework: routes, queries and views built without role checks typically require re-architecture, not incremental patching, once RBAC is added. Given CivicConnect handles personal requester data, deferring this control also creates an unacceptable window of unmanaged risk.

Consequence accepted: a smaller initial feature set, in exchange for an auditable, access-controlled foundation that will not need to be re-architected later. This directly trades Scope against Security and Quality under a fixed Schedule constraint, consistent with the Master Brief's principle that a smaller, controlled, high-quality solution can demonstrate stronger Software Engineering than a larger, unfinished one (Section 3.1).

# Initial RTM

| Req ID | Source / Stakeholder | Requirement | Design / Architecture | Issue / PR | Implementation | Test | Acceptance / Release Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Service Requester | Submit a new service request (category, description, location, optional attachment). | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-001 acceptance criteria (Requirements table)- not yet verified. |
| FR-002 | Service Requester | View the current status of a specific request. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-002 acceptance criteria - not yet verified. |
| FR-003 | Service Requester | View a history/list of previously submitted requests (own requests only). | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-003 acceptance criteria - not yet verified. |
| FR-004 | Service Requester | Receive feedback when a request is accepted, rejected, updated or completed. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-004 acceptance criteria - not yet verified. |
| FR-005 | Service Handler | View service requests within authorised scope. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-005 acceptance criteria - not yet verified. |
| FR-006 | Service Handler | Search, filter and sort requests. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-006 acceptance criteria - not yet verified. |
| FR-007 | Service Handler | View full request detail, including audit history. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-007 acceptance criteria - not yet verified. |
| FR-008 | Service Handler | Assign or accept responsibility for a request. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-008 acceptance criteria - not yet verified. |
| FR-009 | Service Handler | Update request status through controlled state transitions. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-009 acceptance criteria - not yet verified. |
| FR-010 | Service Handler | Record comments/resolution notes against a request (append-only). | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-010 acceptance criteria - not yet verified. |
| FR-011 | Service Handler | Resolve or close authorised requests. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-011 acceptance criteria - not yet verified. |
| FR-012 | CivicConnect Management | View aggregate service activity (open, overdue, resolved, closed). | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-012 acceptance criteria - not yet verified. |
| FR-013 | CivicConnect Management | Filter activity by category, status and date range. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-013 acceptance criteria - not yet verified. |
| FR-014 | Government (POPIA) / Management | System enforces role-based access control on all functionality. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-014 acceptance criteria - not yet verified. |
| FR-015 | Platform / Scope Baseline | System maintains a controlled, admin-defined category schema. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | See FR-015 acceptance criteria - not yet verified. |
| NFR-001 | Quality constraint | Standard pages respond promptly under normal project load. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | 95th-percentile response <= 3s at <= 20 concurrent users - not yet measured. |
| NFR-002 | Government (POPIA) / Security constraint | All users authenticate; credentials never stored/transmitted in plain text. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | Passwords hashed (e.g. bcrypt) - not yet verified by code review. |
| NFR-003 | Security constraint | RBAC enforced at interface and server/API layer, not UI alone. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | Direct staff/management endpoint request by requester-role rejected - not yet tested. |
| NFR-004 | Service Requester | A first-time requester can submit a request without external instructions. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | 2 of 3 unaided users complete submission within 5 minutes - not yet tested. |
| NFR-005 | Milestone/presentation constraint | System available without unplanned downtime during demonstrations. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | No unplanned outage during rehearsal/live window - not yet evidenced. |
| NFR-006 | CivicConnect Management | Every status change and resolution action is logged with actor, timestamp and before/after state. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | Sample request audit log reconstructs full lifecycle - not yet verified. |
| NFR-007 | Security / Quality constraint | A request record cannot be altered outside a controlled transition without an audit entry. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | Out-of-workflow change is blocked or logged - not yet verified. |
| NFR-008 | Team capability constraint | Codebase follows a documented, consistent structure a new contributor can navigate. | Pending - M2 | Pending | Pending - M2/M3 | Pending - M3 | README documents structure - not yet evidenced. |
| NFR-009 | CivicConnect Management (Forward Engineering: Scalability) | Data model anticipates growth beyond the pilot dataset. | Pending - M2 architecture review | Pending | Pending - M2/M3 | Pending - M3 | Confirmed at M2 architecture review - referenced now as Forward Engineering Consideration. |

# Initial Risk Register

| Risk ID | Description | Cause | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | CivicConnect management requests a major new feature after the baseline is signed off, without the deadline moving. | Stakeholder pressure combined with no formal change-control process agreed yet. | Medium | High | High | Formal change-request process logged through the Engineering Decision Log; scope baseline explicitly signed off before M2 starts. | Defer non-critical additions to future scope; only pull forward if team capacity allows. | Team | Open |
| R-02 | Only 3 team members are covering the full SE lifecycle workload ( analysis, requirements, governance, later architecture and build). | Small team as size is fixed by module rules. | Medium | High | High | With weekly check-ins, task ownership tracked visibly through GitHub Issues, so gaps are caught early. | Redistribute tasks between members. Escalate to the lecturer if a member becomes consistently unavailable. | Team | Open |
| R-03 | Reports generated for management could end up including more personal information about clients than POPIA actually allows. | Management wants full, detailed reporting, which works against POPIA's requirement to keep personal data use to a minimum. | Low | High | Medium-High | Reports will only pull the fields that are actually needed, and who can see the rest will depend on their role. | Check the report fields against POPIA before design work starts for M2. | Team | Open |
| R-04 | The conflict between handlers wanting autonomy and management wanting oversight could resurface once requirements are locked in. | The two groups want different things, and the stakeholder analysis only partly worked through it. | Medium | Medium | Medium | We've written down how we're resolving it in the Stakeholder Analysis, and prioritized the requirements with a reason attached. | If it comes up again, go back and re-baseline whichever requirements are affected. | Team | Open |
| R-05 | Under deadline pressure, someone might be tempted to skip the branch protection or review process. | Time pressure close to the deadline makes shortcuts tempting. | Medium | Medium | Medium | The rule is enforced through the actual repository settings, not just something we agreed to follow, so it can't be skipped even by accident. | Any bypass gets picked up and logged in the Decision Log afterward. | Clarissa | Open |
| R-06 | Requirement or trace IDs in the RTM could end up inconsistent since none of us have built one of these before. | No prior experience with formal traceability matrices. | Medium | Medium | Medium | Agreed on one ID format upfront (FR-0xx, NFR-0xx), with one person responsible for keeping the RTM consistent. | Proper check of it before each milestone gate to catch anything that doesn't line up. | Clarissa | Open |
| R-07 | AI-assisted drafting could be submitted without being properly checked first. | Time pressure makes it tempting to accept AI output without verifying it. | Low | High | Medium | The AI Usage Register requires us to record what was checked, changed, or rejected for anything AI helped with. | Spot-check AI-assisted sections against the brief standards before each submission. | Team | Open |
| R-08 | This milestone deadline overlaps with deadlines from other modules, cutting into the time we actually have. | Academic calendar, not something the team controls. | Medium | Low | Low | Draft sections early instead of leaving them for the last week, and use GitHub Issues to see what's actually falling behind. | If time runs short, decide which sections get the most attention and let the rest be good enough. | Team | Open |
| R-09 | Requirements and assumptions can't be checked with an actual CivicConnect stakeholder, since this is a coursework scenario rather than a real client. | Academic project structure, no real organization to go back to for clarification. | High | Medium | Medium | Base requirements directly on what the brief states, and document assumptions clearly wherever it doesn't say enough. | Mark assumption-based requirements in the RTM so they can be revisited if anything gets clarified later | Team | Open |

# Forward Engineering Considerations

## Auditing, Logging and Traceability of Request Handling

Management needs to be able to track and manage the entire lifecycle of a request as well as audit a request. The process and states of the request must be detailed ahead of time as refitting audit and tracking features into the system after production has started risks slowing down the project.

## Notification & Communication Between Requester and Handler

The software solution must manage communication. The exact mechanism for communication needs to be decided ahead of time to ensure compatibility with the chosen software architecture and language. Not deciding on this ahead of time may necessitate rework during the project's implementation phase, which could cause severe delays.

## Request Prioritization & Escalation

Currently, CivicConnect struggles to prioritize requests. Request prioritization and escalation are required features. However, there is no logic for determining priority provided by CivicConnect that will inform whether prioritization is manually assigned by management, calculated or rule based. This must be discussed with Stakeholders from CivicConnect. However, if stakeholders are unavailable then industry research will be used to decide prioritization logic.

## Scalability and Concurrency

Management wants to handle multiple requests and request handlers simultaneously. Counts of expected user traffic and transactions are needed to inform architecture decisions later. The lack of these estimates may result in architecture decisions that don't allow for the scaling needed.

## System Integration & Legacy Data

CivicConnect stakeholders have mentioned that they are using an unorganized manual process for handling requests. It must be negotiated with CivicConnect's stakeholders, whether or not development team is responsible for transferring existing request data over to the new system and if so what request data. Not being clear about this can result in CivicConnect losing requests from the move to manual processes to a software supported one.

## Definition of Digital Platform

Currently, CivicConnect only specifies a digital platform as the description of the software solution they want. For early versions of the software solution, a website will be used to prototype the digital solution and gain feedback from stakeholders.

# Engineering Decision Log

| Decision ID | Context | Constraints | Alternatives | Decision | Rationale | Trade-offs | Risks | Evidence | Later Consequence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEC-001 | Client cannot specify final form of digital platform. | Time, Team Capability and Cost/Resources | Commit to a web/ mobile/ desktop app now vs. prototype first. | Build web prototype for first version of the software. | Preserves flexibility while gathering stakeholder feedback to refine features. | Some rework will be required if platform changes. | Wasted prototype effort if client wants a different platform. | Client scenario does not specify the digital platform. | To be confirmed in Milestone 2. |
| DEC-002 | Client cannot specify preferred means of securing data (role-based or data based) | Security | Do not add access control for version 1, add role-based access control or add data based accessed control (specify in table who can see which data) | Use role-based access for security. | Stakeholders will likely prefer some kind of role-based access and rework will decrease for version 2. | If data-based access is the preferred control, then a lot of reworks on the software and the database will be needed. | Incorrect role-based access that does not fit the stakeholder’s needs. | Within project description no information for the data classification was given. RBAC was inferred. | To be confirmed in Milestone 2. |
| DEC-003 | Client cannot provide business rules or an algorithm that will enable the system to assign priority to the requests. | Time | Use publicly available information to derive a means of determining the priority or have managers assign the priority to requests on the system. | Managers will assign request priority using their own judgement via the system. | Significant resources will be wasted if automated priority raking was implemented incorrectly. | May require rework if stakeholders want an automated ranking. | Managers may incorrectly assign the request priority. | R-09: There is no actual client to consult. | To be confirmed in Milestone 2. |

# Process and Team Working Agreement

The team runs on weekly check-ins to review progress, reassign work where needed and catch any member falling behind early, consistent with the mitigation already committed to in the Risk Register (R-02). Section ownership for the PED is tracked through GitHub Issues, with each member responsible for their assigned sections and, later, their assigned areas of the codebase.

Design and requirement decisions are worked through as a team. Where the three of us agree, that becomes the decision. Where we don't, we discuss it until we reach a majority view, and anything non-trivial gets logged in the Engineering Decision Log with the reasoning behind it, not just the outcome, so the choice can be revisited if circumstances change.

All work, whether it's a PED section or later code, goes through the pull request process described under GitHub & Team Governance: two real reviews from the other members before anything merges into main. This applies equally to all three of us, including whoever owns the repository.

If a member becomes consistently unavailable or can't keep up with their allocated section, the remaining two redistribute the work between them and escalate to the module lecturer if it continues to affect delivery.

# GitHub & Team Governance

Our team manages all controlled project artefacts and code through a single shared GitHub repository.

Since the whole point of this milestone is to show a controlled process rather than just handing in a finished document, we set the repository up properly from the start to avoid a large amount of commits right before the deadline.

The main branch is protected. None of us can push directly to it, even by accident, because direct commits are switched off at the repository settings level. Any change, whether it's an update to the PED, the risk register, or later on actual code, has to go through a pull request.

Before a pull request can be merged it needs approval from two other team members, not just one, and none of us can approve our own work. We also made sure the setting can't be bypassed, including by whoever owns the repository, so the rule actually holds under pressure rather than being something we could quietly skip closer to the deadline.

Reviewing a pull request means actually reading the change and commenting on it, not just clicking approve. When the other members review something one of us has submitted, the expectation is that they check it makes sense against what we've already agreed, that it's consistent with the rest of the document, and that nothing important is missing or wrong. An approval with no comment on a substantial change doesn't count as a real review under our own process, even if GitHub would technically allow it.

We're using GitHub Issues to track the outstanding work for Milestone 1, one issue per section (Scope Baseline, Requirements, Constraints, RTM, Risk Register, and so on), assigned to whoever owns that section. This gives us a visible record of who is doing what and when it actually got done, rather than relying on us remembering it after the fact.

Finally, no passwords, API keys, or credentials are committed to the repository at any point. Since we haven't picked a technology stack yet that risk is currently low, but the rule stands regardless of what we build later.

# AI Usage Register

The following is used to record AI usage regarding this document.

| Date | Student | Tool | Engineering task | AI contribution | Verification | Decision | Issues Found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 09/09/2026 | Chanri Du Randt | CLAUDE | Reformatting and rewriting the Engineering Decision Log entries | Critique to reformat the answers specifically the engineering decision log. | Milestone 1 was cross referenced to verify critiques before editing the document using the AI’s suggestions. | Parts of the document were rewritten with a better format such as the decision log section. | None |
| 09/09/2026 | Eduard Herman | Claude | Scope Baseline, Requirements and Constraints | Used AI to rewrite sentences to be more professional | Read through all the sentences before using the AI's suggestions | Used the sentences with a more professional tone | None |
| 09/09/2026 | Clarissa Bierman | Claude | Reviewing the full Milestone 1 document for compliance with the Master Project Brief and Milestone 1 brief, and checking for proper language and grammar. | Checked that all required sections and questions were answered, flagged formatting and terminology gaps against the brief's required table structures, and flagged sentences that read wrong or not formal enough. | Read through all flagged issues and suggested adjustments myself; accepted the ones that matched what the team actually intended and reworded anything that still sounded incorrect before applying it. | Accepted with edits and adjustments made to fit our specific document. | Found two sections that contradicted each other between team members' write-ups (access control approach, and the website/platform decision), plus a few table formats that didn't match the brief's required columns which were corrected. |

# Baseline Sign Off

| Project | Baseline Type | Version | Date | Scope reviewed (Y/N) | Requirements-traceability checked (Y/N) | Risk review completed (Y/N) | Repository-governance controls checked (Y/N) | Outcome (Accepted / Conditionally Accepted / Revision Required) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CivicConnect | Milestone 1- Engineering Foundation & Requirement Baseline | 1.0 | 09/09/2026 | Y | Y | Y | Y | Accepted |

# References

(No date) National Treasury. Available at: https://www.treasury.gov.za/POPIA/ (Accessed: 9 September 2026).

‌

‌