CiviCConnect Technology Project

Milestone 2

SEN381

Chanri Du Randt 601635, Clarissa Bierman 602008, Eduard Bernard Kruger Herman 602125

Contents

1.	Document Control	0

2.	Change Request Register	1

2.1.	Team Members & Work Allocation	1

3.	Acronyms & Abbreviations	1

4.	Problem Statement	1

4.1.	Business Need	1

5.	Stakeholder Analysis	1

5.1.	Client & User	1

5.2.	Development	1

5.3.	Other	1

5.4.	Stakeholder Conflicts	1

5.5.	Stakeholder Derived Requirements	1

6.	Scope Baseline	1

6.1.	In Scope	1

6.2.	Out of Scope	1

6.3.	Deferred / Future Scope	1

6.4.	Defended Exclusion: Automated Multi-Channel Intake	1

7.	Requirements & Acceptance Criteria	1

7.1.	Functional Requirements(FR)	1

7.2.	Non-Functional Requirements(NFR)	1

8.	Constraints	1

8.1.	Trade-off / Ripple-Effect Analysis	1

9.	Assumptions and Dependencies	1

10.	Requirements Traceability Matrix (v2.0)	1

10.1.	Table 1 - Requirement baseline	1

10.2.	Table 2 - Engineering evidence	1

11.	End-to-End Traces	1

12.	Architecturally Significant Requirements	1

12.1.	Most Influential Drivers	1

12.2.	Quality Attributes Considered but Not Treated as ASRs	1

12.3.	M2 Architecture Review	1

13.	Risk Register	1

14.	Forward Engineering Considerations	1

14.1.	Auditing, Logging and Traceability of Request Handling	1

14.2.	Notification & Communication Between Requester and Handler	1

14.3.	Request Prioritization & Escalation	1

14.4.	Scalability and Concurrency	1

14.5.	System Integration & Legacy Data	1

14.6.	Definition of Digital Platform	1

15.	Engineering Decision Log	1

15.1.	Milestone 2 Updates to Engineering Decisions	1

16.	Architecture Decision Record	1

16.1.	Architecture Alternatives Considered	1

16.2.	Architecture Decisions	1

16.3.	Architecture Diagrams	1

16.4.	Technology Stack	1

16.4.1.	Technology decision matrix	1

17.	Data & Persistence Baseline	1

17.1.	Persistence Model Decision	1

17.2.	Entities, Aggregates and Ownership	1

17.3.	Database ERD	1

17.4.	Entities	1

17.5.	Relationships	1

17.6.	Integrity and Validation Rules	1

17.7.	Transactions and Concurrency	1

17.8.	Append-only Audit Trail	1

17.9.	Schema Migrations and Configuration	1

17.10.	Access Patterns and Indexing	1

17.11.	Scalability, Availability, Single Points of Failure and Backup	1

17.12.	Data Sensitivity and POPIA	1

17.13.	Changes from the Initial ERD	1

18.	Initial Design Decisions	1

18.1.	Design Problem 1: Controlling Status Transitions	1

18.2.	Design Problem 2: Reacting to Status Changes	1

18.3.	Research-to-Decision Map	1

19.	Deployment Compatibility	1

20.	Implementation Status (Prototype)	1

20.1.	Repository Structure and Architecture Mapping	1

20.2.	What Is Built	1

20.3.	Known Gaps Between the PED and the Code	1

20.4.	Initial Verification	1

20.5.	Application Documentation	1

21.	API & Integration Design	1

21.1.	Interaction boundaries	1

21.2.	Interface Decisions (ADRs)	1

21.3.	API Conventions	1

21.4.	Endpoint Contract	1

21.5.	Error Model	1

21.6.	Example Interaction: a Handler Changes a Request's Status (FR-009)	1

21.7.	Validation and Security at the Boundary	1

21.8.	Versioning and Change	1

21.9.	Current Implementation Evidence vs Contract	1

21.10.	Integrations Deliberately Not Established	1

22.	User Interface Design	1

22.1.	Screen Map	1

22.2.	Wireframes	1

22.3.	Usability and Accessibility Rationale	1

23.	Process and Team Working Agreement	1

24.	GitHub & Team Governance	1

25.	AI Usage Register	1

26.	Baseline Sign Off	1

27.	References	1

# Document Control

| Version | Date | Purpose | Owner | Approval | Date |
| --- | --- | --- | --- | --- | --- |
| 0.1 | 05/09/2026 | Create Document with correct layout. Setup shared document access on Microsoft Teams. Add problem & business need and stakeholder analysis sections. | Chanri Du Randt | Eduard Herman | 08/09/2026 |
|  |  |  |  | Clarissa Bierman | 09/09/2026 |
| 0.2 | 07/09/2026 | Added the GitHub & Team Governance section to the PED, set up branch protection on main requiring two reviewer approvals with self-approval disabled, and merged the first controlled pull request as evidence of the review process. | Clarissa Bierman | Chanri Du Randt | 08/09/2026 |
|  |  |  |  | Eduard Herman | 07/09/2026 |
| 0.3 | 07/09/2026 | Added Forward Engineering Considerations | Chanri Du Randt | Eduard Herman | 08/09/2026 |
|  |  |  |  | Clarissa Bierman | 08/09/2026 |
| 0.4 | 09/09/2026 | Added the Scope Baseline (in scope, out of scope, deferred/future scope, defended exclusion), Requirements & Acceptance Criteria (functional and non-functional requirements with IDs, sources, priorities and acceptance criteria), and Constraints sections (including trade-off/ripple-effect analysis) to the PED. | Eduard Herman | Chanri Du Randt | 09/09/2026 |
|  |  |  |  | Clarissa Bierman | 09/09/2026 |
| 0.5 | 09/09/2026 | Edited Forward engineering considerations and added engineering decision. | Chanri Du Randt | Eduard Herman | 09/09/2026 |
|  |  |  |  | Clarissa Bierman | 09/09/2026 |
| 0.6 | 09/09/2026 | Added the Initial RTM: all 15 functional and 9 non-functional requirements traced to their source stakeholder, with Design/Issue/Implementation/Test marked pending (expected at M1) and Acceptance evidence linked back to each requirement's acceptance criteria. Completed initial Risk Register | Clarissa Bierman | Eduard Herman | 09/09/2026 |
|  |  |  |  | Chanri Du Randt | 09/09/2026 |
| 1.0 | 09/09/2026 | Finalized the PED for Milestone 1 baseline sign-off - resolved the platform/website contradiction in Forward Engineering Considerations, added the Process & Team Working Agreement section, completed the AI Usage Register, and closed out the remaining compliance checks against the Master Brief. | Team | Clarissa Bierman, Eduard Herman, Chanri Du Randt | 09/09/2026 |
| 1.1 | 28/09/2026 | Added 3 constraints to time and cost | Eduard Herman | Chanri Du Randt | 29/09/2026 |
| 1.2 | 29/09/2026 | Added table for Milestone 1 review and fixes. Added Architecture Decision record. Added architecturally significant requirements. Added architecture diagram. | Chanri Du Randt | Eduard Herman | 30/09/2026 |
| 1.3 | 30/09/2026 | Finalized architecture decisions, ASR, and database persistence. Added tech stack as well. | Chanri Du Randt | Eduard Herman | 30/09/2026 |
|  |  |  |  | Clarissa Bierman | 30/09/2026 |
| 1.4 | 30/09/2026 | Added API & Integration Design section (interaction boundaries, DEC-009 REST API, DEC-010 JWT authentication, endpoint contract, error model, versioning, prototype gap table), moved status-change example into it. | Eduard Herman | Chanri Du Randt Clarissa Bierman | 30/09/2026 |
| 1.5 | 30/09/2026 | Filled in the Review of Milestone 1 (CR-001 to CR-006). Added FR-016 and updated the FR-008 and NFR-009 acceptance criteria under change control. Added Assumptions and Dependencies and three end-to-end traces (FR-009, FR-001, NFR-006). Extended the Risk Register with R-14 to R-23 and added M2 updates to the Forward Engineering Considerations. Added Initial Design Decisions (DEC-011 transition map, DEC-012 Observer), the Research-to-Decision Map, Deployment Compatibility and Implementation Status (Prototype). Added the GitHub & Team Governance M2 update and DEC-013 (CI). Aligned decision and risk IDs with the API & Integration Design section and removed duplicate acronyms. | Clarissa Bierman | Chanri Du Randt, Eduard Herman | 30/09/2026 |
| 1.6 | 30/09/2026 | Added the edited two-table RTM v2.0 and linked it to the API contract, design decisions and current risk IDs. Replaced the Review of Milestone 1 table with the Change Request Register (CR-001 to CR-010) and applied the changes to the requirements. Added citations and references, fixed ID and role inconsistencies, filled in placeholders, corrected team experience in DEC-004, completed the M2 baseline sign-off and added the User Interface Design section with three wireframes. | Chanri Du Randt | Clarissa Bierman, Eduard Herman | 30/09/2026 |
| 1.7 | 30/09/2026 | Fixed inconsistencies found in an adversarial review: CR version references, document control rows, RTM statuses and wording, R-22 status, the status-change walkthrough, integrity rule 1, the Reporting read-only exception in ARC-02, section cross-references, entity counts and the duplicated risk update. Redrew Figure 1 (database outside the application boundary, layers per module). Added CR-011 for the v1.1 constraint changes. Recorded that the team has no React experience in A-03, DEC-004 and the decision matrix. Added citations for licences, design pattern, CI, security and error-format sources. Second review fixes: CR-003 and CR-006 version references, credentials statements and R-22 reopened, A2 tasks named in DEC-006, DEC-007 and DEC-009, PRIORITY_CHANGE audit entry for FR-016, 409 ALREADY_ASSIGNED for FR-008, allowedTransitions in API-06, DEC-004 reassessment trigger, M2 Architecture Review record, known gaps in the baseline sign-off, corrected milestone dates (CR-012), repository link and alignment with the repository (Angular 21.2, local PostgreSQL 18.4, dependency names, contextLoads test, PR #1 to #3 evidence), heading numbering, acronyms, risk rating wording and migration file names. | Chanri Du Randt | Clarissa Bierman, Eduard Herman | 30/09/2026 |
| 2.0 | 30/09/2026 | Milestone 2 - Architecture, Technology & Initial Design Baseline: PED v1.7 approved as the M2 baseline, accepted with known gaps (see Baseline Sign Off). | Team | Team | 30/09/2026 |

# Change Request Register

This register replaces the Review of Milestone 1 table. Every change to baselined Milestone 1 content, and every new requirement or section added after the baseline, gets a change request (CR) with an impact analysis based on the Master Project Brief change request template (Section 14, Appendix E). Changed requirements keep their original wording as a "Was:" note, and each CR is referenced from the Requirements tables and the RTM.

| Change ID | Item(s) changed | Requested change | Reason / expected value | Impact analysis (requirements, design/data/API, security, testing, scope/schedule/cost, risk) | Raised by / date | Baseline affected | Recommendation / decision | Approved by / date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CR-001 | FR-015, NFR-009, Scope Baseline item 16, Relationships table | Replace "admin" with "Management": FR-015 "admin-defined / admin-maintained list" becomes "Management-defined / list maintained by Management users"; NFR-009 "categories admin-configurable" becomes "Management-configurable"; Scope item 16 "Admin-controlled" becomes "Management-controlled". | The system has no Admin role. Roles are REQUESTER, HANDLER and MANAGER (CR-008), so an "admin" requirement could not be implemented or tested. | Requirements: FR-015, NFR-009 wording. Design/API: API-14 and API-15 are Management only. Security: none (narrows who can change categories). Testing: category tests use a MANAGER token. Schedule/cost: none. Risk: none. | Eduard Herman, 30/09/2026 | Yes (M1 v1.0) | Accept - applied in PED v1.6 | Chanri Du Randt, Clarissa Bierman, 30/09/2026 |
| CR-002 | FR-005 | Requirement becomes "Staff view requests in the categories assigned to them by Management." Acceptance adds that other requests cannot be opened through the API. | M1 said "assigned category/permission scope" without defining how scope is stored. Clients are identified by numbers and requests hold little personal data outside the request itself, so category-based visibility is enough. | Requirements: FR-005. Data: new EmployeeCategory table (ERD v2). API: API-07 filtered by scope, new API-16. Security: object-level check in the service layer (R-10). Testing: handler outside the category gets 403. Schedule: small (one table, one endpoint). Risk: R-10. | Eduard Herman, 30/09/2026 | Yes (M1 v1.0) | Accept - applied in PED v1.6 | Chanri Du Randt, Clarissa Bierman, 30/09/2026 |
| CR-003 | New FR-016 | Add FR-016: Management sets the priority of a request (Low, Medium, High); saved, shown in staff lists and audited; other roles cannot change it. | DEC-003 decided managers assign priority and ERD v2 stores it, but no requirement existed to trace or test it. | Requirements: new FR-016, Stakeholder Derived Requirements. Data: Request.Priority. API: API-12 (MANAGER only). Security: role check. Testing: priority change audited; handler token rejected. Scope: small addition, Should priority. Schedule: low. Risk: R-01 (scope growth) - handled through this CR. | Eduard Herman, 30/09/2026 | No (new requirement) | Accept - applied in PED v1.5 | Chanri Du Randt, Clarissa Bierman, 30/09/2026 |
| CR-004 | FR-012 | Add to acceptance criteria: a request is overdue when it is not Resolved, Closed or Rejected within 7 calendar days of its CreatedAt date. | "Overdue" was never defined, so FR-012 could not be tested. 7 days is a team assumption until CivicConnect gives a service level. | Requirements: FR-012. Data: calculated from Status and CreatedAt (no new column). API: API-17 overdue count. Testing: boundary test at 7 days. Schedule/cost: none. Risk: R-09 (assumption not confirmed by a real client). | Eduard Herman, 30/09/2026 | Yes (M1 v1.0) | Accept - applied in PED v1.6 | Chanri Du Randt, Clarissa Bierman, 30/09/2026 |
| CR-005 | FR-004, Scope Baseline item 4 | Status names in FR-004 and Scope Baseline item 4 change from "accepted/rejected/updated/completed" to "Assigned, In Progress, Resolved, Closed or Rejected". | Aligns FR-004 with the FR-009 state machine and the Status values in the database and API. | Requirements: FR-004 wording only. Design/data/API: none (uses existing statuses). Testing: requester sees each status. Schedule/cost: none. Risk: none. | Eduard Herman, 30/09/2026 | Yes (M1 v1.0) | Accept - applied in PED v1.6 | Chanri Du Randt, Clarissa Bierman, 30/09/2026 |
| CR-006 | NFR-002, NFR-005, NFR-006, NFR-009 | Add M2 lines: NFR-002 BCrypt via Spring Security; NFR-005 health check the day before each demo; NFR-006 also logs submission and assignment; NFR-009 confirmed at the M2 architecture review. Original M1 wording is kept above the new line (NFR-002, NFR-005, NFR-009) or as a "Was:" note (NFR-006). | The technology and hosting decisions (DEC-004, ARC-03) and ERD v2 made these criteria concrete and testable. | Requirements: four NFRs. Data: AuditEntry.ClientId and FromStatus/ToStatus (NFR-006). Security: BCrypt (NFR-002). Testing: code review, health check, audit lifecycle test. Schedule: low. Risk: R-14 (Supabase pause). | Eduard Herman, 30/09/2026 | Yes (M1 v1.0) | Accept - applied in PED v1.5 (NFR-009) and v1.6 (NFR-002, NFR-005, NFR-006) | Chanri Du Randt, Clarissa Bierman, 30/09/2026 |
| CR-007 | FR-008 | Add a second acceptance criterion: when two handlers accept the same unassigned request at the same time, exactly one succeeds and the other receives a conflict message. The original criterion is kept. | A2 Task 2 and ASR-002 showed that concurrent assignment was not covered. | Requirements: FR-008. Data: Request.Version and partial unique index on RequestHandler. Design: DEC-006 optimistic locking. API: API-08 returns 409. Testing: ConcurrentAssignmentTest. Schedule: low. Risk: R-17. | Eduard Herman, 30/09/2026 | Yes (M1 v1.0) | Accept - applied in PED v1.5 | Chanri Du Randt, Clarissa Bierman, 30/09/2026 |
| CR-008 | Stakeholder roles | System roles named REQUESTER (Client), HANDLER (Service Handler) and MANAGER (CivicConnect Management). Requirement wording unchanged. | Clarification so the requirements, ERD v2 and Spring Security roles use the same names. Prototype V1 still uses STAFF and MANAGEMENT. | Requirements: none. Data: Employee.Role values (V2 migration). Security: role names in JWT claims (DEC-010). Testing: role tests. Schedule/cost: none. Risk: none. | Chanri Du Randt, 30/09/2026 | Yes (M1 v1.0) | Accept - applied in PED v1.5 | Clarissa Bierman, Eduard Herman, 30/09/2026 |
| CR-009 | New section: Assumptions and Dependencies | Added A-01 to A-05 and D-01 to D-02. | M2 decisions depend on assumptions that were not written down in M1. | Requirements: none. Design: links to ARC-03, DEC-004, DEC-008. Risk: R-09, R-14, R-15, R-19, R-20. | Chanri Du Randt, 30/09/2026 | No (new section) | Accept - applied in PED v1.5 | Clarissa Bierman, Eduard Herman, 30/09/2026 |
| CR-010 | Initial RTM, Initial Risk Register, Forward Engineering Considerations | RTM renamed and extended with M2 columns (split into Table 1 and Table 2). Risk Register renamed and extended with R-10 to R-23. M2 update lines added to Forward Engineering Considerations. Original content kept. | The M2 brief requires these artefacts to evolve. | Traceability only - no requirement, design or scope change. | Clarissa Bierman, 30/09/2026 | Yes (M1 v1.0) | Accept - applied in PED v1.5 to v1.6 | Chanri Du Randt, Eduard Herman, 30/09/2026 |
| CR-011 | Constraints table (Time, Cost / Resources) | Added constraint rows after the M1 baseline: Time (M2 due date and presentation, final project dates, other SEN381 deliverables) and Cost / Resources (no budget for premium tools, commercial notification services, paid hosting tiers). | The M1 constraints did not show the real milestone dates or the cost limits that later drove the technology and hosting choices (DEC-004, ARC-03). Recorded here because the change was made to baselined content in v1.1 without a change request at the time. | Requirements: none. Design: supports ARC-03, DEC-004 and the Out of Scope notification exclusion. Scope: none. Schedule: confirms the short M2 and final timelines. Cost: confirms free tiers only. Risk: R-08. | Eduard Herman, 28/09/2026 | Yes (M1 v1.0) | Accept - applied in PED v1.1 (recorded retrospectively in v1.7) | Chanri Du Randt, 29/09/2026 |
| CR-012 | Constraints table (Time) | Correct the milestone dates: M1 due 9 September (presented 10 September), M2 due 30 September (presented 1 October), M3 due 14 October (presented 15 October), final presentation 18 October, defence 19 to 23 October 2026. | The v1.1 wording said M2 left "only 2 days after Milestone 1 submission" and placed the final presentation before the due date. Both were wrong. | Requirements, design, data/API, security: none. Schedule: confirms two weeks from M2 to M3 and under three weeks to the final presentation, which supports the Time constraint and R-08. Risk: none new. | Chanri Du Randt, 30/09/2026 | Yes (M1 v1.0, via v1.1) | Accept - applied in PED v1.7 | Clarissa Bierman, Eduard Herman, 30/09/2026 |

## Team Members & Work Allocation

| Team Member | Document part |
| --- | --- |
| Chanri Du Randt | M1: Problem & Business Need, Stakeholder Analysis, Forward Engineering Considerations, Engineering Decision Log M2: Architecturally Significant Requirements, Architecture Decision Records, Technology Stack, Data & Persistence Baseline, Change Request Register, User Interface Design |
| Clarissa Bierman | M1: Initial RTM, Initial Risk Register, Github and team governance, Team Working Agreement M2: Assumptions and Dependencies, End-to-End Traces, Risk Register (R-14 to R-23), Initial Design Decisions, Deployment Compatibility, Implementation Status, GitHub & Team Governance update (DEC-013) |
| Eduard Bernard Kruger Herman | M1: Scope Baseline, Requirements & acceptance criteria, Constraints M2: API & Integration Design (DEC-009, DEC-010), constraint updates (v1.1) |

# Acronyms & Abbreviations

The following terms are needed to understand this document.

| Acronym | Full name |
| --- | --- |
| RTM | Requirements traceability matrix |
| POPIA | Protection of Personal Information Act |
| PED | Project Engineering Document |
| PR | Pull Request |
| NFR | Non-Functional Requirement |
| FR | Functional Requirement |
| CI | Continuous Integration |
| RBAC | Role-Based Access Control |
| API | Application Programming Interface |
| UI | User Interface |
| MVP | Minimum Viable Product |
| MoSCoW | Must / Should / Could / Won't-this-round |
| AI | Artificial Intelligence |
| REST | Representational State Transfer |
| JSON | JavaScript Object Notation |
| HTTP | Hypertext Transfer Protocol |
| HTTPS | Hypertext Transfer Protocol Secure |
| JWT | JSON Web Token |
| DTO | Data Transfer Object |
| CORS | Cross-Origin Resource Sharing |
| SPA | Single-Page Application |
| RFC | Request for Comments (the IETF's numbered standards documents, such as RFC 7519) |
| OWASP | Open Worldwide Application Security Project |
| ACID | Atomicity, Consistency, Isolation, Durability |
| ADR | Architecture Decision Record |
| ASR | Architecturally Significant Requirement |
| CR | Change Request |
| ERD | Entity Relationship Diagram |
| JDK | Java Development Kit |
| JPA | Jakarta Persistence API |
| LTS | Long-Term Support |
| SPOF | Single Point of Failure |
| SQL | Structured Query Language |
| TLS | Transport Layer Security |
| CLI | Command Line Interface |
| HS256 | HMAC with SHA-256 (JWT signing algorithm) |
| IDE | Integrated Development Environment |
| IETF | Internet Engineering Task Force |
| ORM | Object-Relational Mapping |
| XSS | Cross-Site Scripting |

# Problem Statement

CivicConnect currently has a manual, slow and disconnected process for managing service requests from their clients. Overall handling of the service requests include emails, telephone calls, WhatsApp messages, spreadsheets and paper records. Their current process results in duplicated, overlooked or incorrectly assigned requests. Due to the manual handling of service requests, there is poor visibility on request handling including the current state of the request (received, assigned, delayed, resolved and closed), the request handler and their actions as well as trouble conducting audits and reporting on service requests. Currently, CivicConnect is struggling to view the progression of the requests and therefore management cannot track and manage outstanding, overdue and resolved work. Furthermore, CivicConnect is struggling to prioritize their requests and manage the confidentiality and personnel access of the requests and client information.

## Business Need

They want a digital platform to help manage their service requests. They want to trace, log and manage their requests, and personnel accessing the request and request issuer. The solution will allow central supervision and data collection regarding requests to inform audits and reporting. It will also manage communications between the request handler and request issuer. It will also manage the entire request register in a way that minimizes user error by using validation and automating request management where possible.

# Stakeholder Analysis

## Client & User

| Stakeholder | Description | Need | Priority | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| Service Requester | They are CivicConnect’s clients that requests services. | Must be able to create and log in to an account, be able to issue a request easily and track the progression of the request, and contact CivicConnect with queries regarding the service. | High | High | High |
| Service Handler | They are the CivicConnect employees handling the request. | Must be able to view the assigned request, log details regarding the request, change the status of the request and contact the issuer of the request if needed. | Medium | Medium | High |
| CivicConnect Management | They are the upper management of CivicConnect that need to audit service requests and report on requests. | Must be able to issue requests to staff, manage personnel with access to the request, track the requests’ lifecycle, alter requests, view report details and generate reports on requests. | High | High | High |

## Development

| Stakeholder | Description | Need | Priority | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| Developers | The software engineers building the digital platform requested by CivicConnect. | Must have thorough description of the digital platform CivicConnect wants including detailed requirements and process flows involved with the request lifecycle. Must also have access to the necessary technology and resources to create the digital platform and support documents. | Low | Medium | Medium |

## Other

| Stakeholder | Description | Need | Priority | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| Government | Laws regarding software and privacy. | All client data must comply to the laws and regulations set by the governing bodies of the countries CivicConnect conducts business in. Specifically, the POPIA law (National Treasury, no date) regarding data privacy and usage of people’s personal information. | High | High | Low |

## Stakeholder Conflicts

Management wants to control and report on all requests while some service requesters may want confidentiality surrounding a request. Furthermore, management control of sensitive requests will necessitate reduced visibility into requests they are not authorized to view on request handlers’ side, might complicate or slow down their work.

There may be conflicts between the service requesters and CivicConnect’s managers as the Service Requesters want to be able to easily issue requests while CivicConnect’s management wants validation of users and requests that may make usage of the digital platform more complicated.

There could also be conflict between the service handlers and upper management of CivicConnect as the validation and request lifecycle oversight the digital platform must enforce could impede service handling by increasing overhead involved with request handling and limiting handler autonomy.

There also exists a conflict between management’s desire for comprehensive reports and the South African government’s POPIA law that strictly regulates the use of personal information. This means that reports generated on service requests should prioritize privacy over comprehensiveness.

The software engineers designing the digital platform desired by CivicConnect need detailed requirements from their management. However, limitations may have to be placed on the management’s desired features and changes in the desired features, due to project constraints.

## Stakeholder Derived Requirements

The following functional requirements were derived from the needs captured by the stakeholder analysis: FR-001 to FR-013 (covering Requester, Staff and Management capabilities). FR-014 and FR-015 are derived from platform/security and scope constraints rather than a specific stakeholder need. FR-016 (Management sets priority) was added at M2 through CR-003, based on DEC-003.

The following non-functional requirements were derived from the needs captured by the stakeholder analysis: NFR-004 (Service Requester) and NFR-006 and NFR-009 (both CivicConnect Management). The remaining NFRs are derived from quality, security, team-capability or milestone constraints rather than a specific stakeholder need.

# Scope Baseline

The scope baseline defines exactly what CivicConnect v1 commits to delivering across the SEN381 milestones. It is derived from the Minimum Business Capabilities in the Master Project Brief (Section 3) and is deliberately controlled: additional features are not added unless justified against schedule, cost, quality, security and risk (Master Brief, Section 3.1).

## In Scope

The following items are explicitly included in the CivicConnect v1 commitment. They represent the essential functionality required to prove the business problem is solved within the project’s constraints. Each capability has been selected to deliver clear value while remaining achievable within the agreed schedule, cost, quality, security, and risk boundaries. Together, they form the baseline set of features that requesters, staff, and management can rely on to interact through a controlled, auditable platform without introducing unnecessary complexity or scope creep.

Requester capabilities

- Submit a new service request with category, description, location and optional attachment.

- View the current status of a submitted request.

- View a history/list of previously submitted requests (own requests only).

- Receive feedback in-app when a request's status changes (Assigned, In Progress, Resolved, Closed or Rejected) (CR-005).

Staff capabilities

- View service requests relevant to the staff member's authorised scope.

- Search, filter and sort requests by status, category and date.

- View full request detail, including the audit trail of prior actions.

- Assign or accept responsibility for a request.

- Update request status through controlled state transitions.

- Record comments, actions taken and resolution information (append-only).

- Resolve or close requests where authorised to do so.

Management / oversight capabilities

- View aggregate service activity (open, overdue, resolved, closed).

- Filter activity by category, status and date range.

- Access information sufficient to support accountability and basic service-performance review.

Platform-wide controls

- Authentication and Role-Based Access Control (RBAC) for Requester, Staff and Management roles.

- Management-controlled, fixed category schema (CR-001) (requesters select from a controlled list, not free text).

- An audit trail recording who changed what and when, for every status change.

## Out of Scope

The following are explicitly excluded from the CivicConnect v1 commitment. They are not required to demonstrate the business problem is solved and each carries schedule, cost, security or integration risk disproportionate to its value within the project's constraints.

- Automated multi-channel intake (WhatsApp, email parsing) - all requests enter through a single controlled web form.

- Native mobile applications (iOS/Android) - a responsive web interface only.

- Payment processing or billing functionality.

- Multi-organization / multi-tenant support.

- Real-time chat/messaging between requester and staff.

- Automated SMS/push notifications (in-app status feedback only, see FR-004).

- Predictive analytics or business intelligence dashboards.

- A public API for third-party integration.

- Multi-language/localisation support.

## Deferred / Future Scope

These items are recognised as valuable but are deliberately deferred because the evidence needed to commit to them (cost data, platform research, or downstream design decisions) is not yet available. They may be reconsidered through formal change control (Master Brief, Section 14) once that evidence exists.

- SMS/email notification channel, once a low-cost provider and its limits have been evaluated.

- Exportable/advanced reporting for management, once core reporting needs are validated with users.

- Attachment hardening - file-size limits and virus/malware scanning.

- Automated escalation workflow for overdue requests.

- Single sign-on (SSO) or self-service password reset.

- Migration of historical data from existing spreadsheets/email records.

## Defended Exclusion: Automated Multi-Channel Intake

Exclusion: automated ingestion of requests from WhatsApp, email or telephone into CivicConnect is deliberately excluded from v1, all channels are consolidated into one controlled web-based intake point instead.

Rationale: each additional channel introduces a third-party API dependency (e.g. WhatsApp Business API approval and cost), unstructured-message parsing risk (accuracy of extracting category, location and description), and a wider security surface for handling externally-sourced personal data. None of these are necessary to resolve the root business problem - duplication, lost visibility and weak accountability - which is solved as soon as every request, regardless of its origin, is logged once into a single controlled record.

Ripple effects avoided by excluding it: schedule risk from external API approval delays and an unfamiliar integration's learning curve, recurring cost from message-platform tiers, additional security review for storing third-party message content and additional test surface for channel-specific failure modes. This is consistent with the Master Brief's scope-discipline principle that "a smaller, controlled, high-quality solution may demonstrate stronger Software Engineering than a larger unfinished solution."

# Requirements & Acceptance Criteria

Requirements are derived directly from the Minimum Business Capabilities (Master Brief, Section 3) and the Scope Baseline above. Each functional requirement carries a unique ID, a source, a MoSCoW priority and testable acceptance criteria so it can be carried into the Initial RTM without rework. Priorities follow MoSCoW (Must / Should / Could / Won't-this-round).

## Functional Requirements(FR)

| ID | Requirement | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-001 | Requester submits a new service request (category, description, location, optional attachment). | Requester capability | Must | Given a logged-in requester, when a request is submitted with all required fields, then the system creates it with a unique reference number, status "New" and a timestamp, and confirms submission on-screen. |
| FR-002 | Requester views the current status of a specific request. | Requester capability | Must | Given a requester opens "My Requests" and selects a request, then current status, last-updated time and any staff-visible comments are displayed. |
| FR-003 | Requester views a history/list of previously submitted requests. | Requester capability | Must | Given a requester views their request list, then only their own requests are shown, sorted by date submitted (most recent first). |
| FR-004 | System gives the requester feedback when status changes (Assigned, In Progress, Resolved, Closed or Rejected). CR-005. Was: "(accepted/rejected/updated/completed)". | Requester capability | Should | Given staff change a request's status, then the requester sees the updated status and any resolution note the next time they view the request or an in-app indicator. |
| FR-005 | Staff view requests in the categories assigned to them by Management. CR-002. Was: "Staff view requests within their authorised scope." | Staff capability | Must | Given a staff member logs in, then only requests in the categories assigned to them by Management are listed; other requests are not visible and cannot be opened through the API. CR-002. Was: "...only requests within their assigned category/permission scope are listed, other requests are not visible." |
| FR-006 | Staff search, filter and sort requests. | Staff capability | Must | Given a staff member applies a status/category/date filter or sort, then the list updates to match the criteria within 2 seconds under normal load. |
| FR-007 | Staff view full request detail, including audit history. | Staff capability | Must | Given a staff member opens a request, then all submitted fields and a historical log of prior actions are displayed. |
| FR-008 | Staff assign or accept responsibility for a request. | Staff capability | Must | Given an unassigned request within scope, when a staff member accepts it, then the request is marked assigned to that staff member with a timestamp. Given two handlers attempt to accept the same unassigned request at the same time, then exactly one succeeds and the other receives a message that the request is already assigned. (Added by CR-007.) |
| FR-009 | Staff update request status through controlled transitions. | Staff capability | Must | Given a defined status state machine (New - Assigned - In Progress - Resolved - Closed; New/Assigned - Rejected), an attempted transition outside this set is rejected with an explanatory message. |
| FR-010 | Staff record comments/resolution notes against a request. | Staff capability | Must | Given a staff member adds a comment, then it is stored with author and timestamp and cannot subsequently be edited or deleted (append-only). |
| FR-011 | Staff resolve or close authorised requests. | Staff capability | Must | Given a staff member with close permission, when they close a request, then it becomes read-only and no further status changes are accepted. |
| FR-012 | Management view aggregate service activity. | Management capability | Should | Given a management user opens the activity view, then counts of open, overdue, resolved and closed requests are displayed, current as of the last refresh. A request is overdue when it is not Resolved, Closed or Rejected within 7 calendar days of its CreatedAt date. (Added by CR-004.) |
| FR-013 | Management filter activity by category/status/date range. | Management capability | Should | Given a management user applies a filter, then displayed counts and lists recalculate to match the selected criteria. |
| FR-014 | System enforces role-based access control on all functionality. | Platform / Security constraint | Must | Given an unauthenticated or wrongly-roled user attempts to access a staff/management URL directly, then access is denied without exposing the underlying data. |
| FR-015 | System maintains a controlled, Management-defined category schema. CR-001. Was: "admin-defined". | Platform / Scope baseline | Must | Given a requester submits a request, then the category must be chosen from a list maintained by Management users; free-text category entry is not permitted. CR-001. Was: "an admin-maintained list". |
| FR-016 | Management sets the priority of a request (Low, Medium, High). | Management capability (CR-003) | Should | Given a manager opens a request, when they set its priority, then the new priority is saved, shown in staff request lists and recorded in the audit trail. Other roles cannot change priority. |

## Non-Functional Requirements(NFR)

Non-functional requirements are defined so they can be verified with objective evidence during later milestones. Targets marked as design-stage are established now as baseline commitments, with the expectation that they will be validated through testing and monitoring.

| ID | Category | Requirement | Acceptance Criteria / Measurable Target | Priority |
| --- | --- | --- | --- | --- |
| NFR-001 | Performance | Standard pages (request list, dashboard) respond promptly under normal project load. | 95th-percentile page response ≤ 3 seconds at ≤ 20 concurrent users, measured and evidenced. | Should |
| NFR-002 | Security - Authentication | All users authenticate before accessing role-specific functionality, credentials are never stored or transmitted in plain text. | Passwords stored using an industry-standard hashing algorithm (e.g. bcrypt), verified by code/config review. M2 (CR-006): passwords are hashed with BCrypt (Spring Security) and stored only in the PasswordHash column; verified by code review. | Must |
| NFR-003 | Security - Authorisation | RBAC is enforced at both the interface and the server/API layer, not the UI alone. | A direct request to a staff/management endpoint by a requester-role account is rejected (e.g. 403) rather than returning data. | Must |
| NFR-004 | Usability | A first-time requester can submit a request without external instructions. | In an informal test with 3 non-team users, at least 2 of 3 complete request submission unaided within 5 minutes. | Should |
| NFR-005 | Availability | The system is available without unplanned downtime during scheduled demonstrations and milestone presentations. | No unplanned outage during rehearsal or live presentation windows, evidenced by uptime/log check beforehand. M2 (CR-006): the database and application are health-checked the day before each rehearsal and presentation. | Should |
| NFR-006 | Auditability | Every submission, status change, assignment and resolution action is logged with actor, timestamp and before/after state. CR-006. Was: "Every status change and resolution action is logged..." | For a sample request, the audit log reconstructs its full lifecycle end-to-end without gaps. | Must |
| NFR-007 | Data Integrity | A request record cannot be altered outside a controlled status transition without leaving an audit entry. | Any change to a request's core fields outside the defined workflow is either blocked or logged for review. | Must |
| NFR-008 | Maintainability | The codebase follows a documented, consistent structure a new contributor can navigate. | Repository README documents structure, a team member unfamiliar with a module can locate the relevant code within a reasonable, agreed time. | Could |
| NFR-009 | Scalability (design-stage) | The data model anticipates growth beyond the pilot dataset (no hard-coded limits, categories Management-configurable, not hard-coded). CR-001. Was: "categories admin-configurable". | Confirmed at architecture review in Milestone 2, referenced now as a Forward Engineering Consideration. Confirmed at the M2 architecture review (CR-006): no hard-coded limits, categories stored as data, lists paged, and the database size monitored against the Supabase 500 MB limit (Data & Persistence Baseline). | Could |

# Constraints

Constraints are treated as active engineering inputs, not administrative background - they must visibly influence scope, requirements and later architecture decisions (Master Brief, Section 4).

| Constraint | CivicConnect-Specific Description | Engineering Implication |
| --- | --- | --- |
| Scope | The team commits to a controlled MVP covering the three capability groups (Requester, Staff, Management) defined in the Scope Baseline, nothing beyond that is committed without change control. | Any proposed addition must be assessed for schedule/cost/security/risk impact before acceptance (Master Brief, Section 14) - it cannot be silently added mid-build. |
| Time | Delivery is fixed to SEN381 milestones within 2 months, with no built-in flexibility beyond formally accepted exceptional circumstances. | Requirements and scope must be substantially settled at M1 so M2 architecture work is not delayed, unfamiliar technologies carry disproportionate schedule risk and must be flagged early. |
| Time | Milestone 1 was due on 9 September 2026 (presented 10 September 2026). Milestone 2 is due on 30 September 2026 with a presentation on 1 October 2026, leaving three weeks after Milestone 1 submission for architecture and initial implementation work. | Architecture decisions must be finalized quickly and major requirement changes cannot be accommodated after M1. |
| Time | Milestone 3 is due on 14 October 2026 (presented 15 October 2026), the final project presentation is on 18 October 2026 and the project defence runs from 19 to 23 October 2026, leaving two weeks between M2 and M3 and under three weeks to the final presentation. | Only essential functionality should be implemented; lower-priority features may need to be deferred to future scope. |
| Time | Team members must simultaneously complete other SEN381 deliverables, including Assignments 2 and 3, during the project period. | Development activities must be planned around academic workload, reducing available development hours and increasing schedule risk. |
| Cost / Resources | A 3-student team with no dedicated budget, the project must rely on free-tier or low-cost tooling and hosting. | Technology and hosting choices at M2 must be checked against free-tier limits (storage, compute, request caps), limits must be documented as a Forward Engineering Consideration now. |
| Cost / Resources | The project has no dedicated budget for premium development software, enterprise tools, or commercial services. | Free and open-source software such as GitHub, Visual Studio Code, and free database solutions must be used wherever possible. |
| Cost / Resources | Commercial notification services such as SMS gateways, WhatsApp Business APIs, or paid email platforms may require subscription fees. | Automated external notification features are excluded from the MVP and replaced with in-platform notifications. |
| Cost / Resources | Paid cloud hosting tiers and managed database services may exceed the team's available budget. | Hosting and deployment must remain within free-tier limits, and system design must consider storage, bandwidth, and compute restrictions. |
| Quality | Quality claims must ultimately be backed by measurable test/defect evidence at M3, not by assertion. | Acceptance criteria must be written in testable form now (see Requirements & Acceptance Criteria), vague criteria cannot later produce credible quality evidence. |
| Security | Requests and accounts contain personal data (contact details, request descriptions), security is a lifecycle-wide responsibility from M1, not a late add-on. | RBAC and audit-trail requirements (FR-014, NFR-002/003/006) must be baselined now - reworking access control after the data/UI layer is built is high-effort and high-risk. |
| Team capability | All three members are individually examinable on the full system, no member may specialise to the exclusion of understanding the whole. | Documentation, requirement ownership and code must be reviewed across the team, not siloed - this also underpins the two-reviewer GitHub approval control. |

## Trade-off / Ripple-Effect Analysis

Selected interaction: Security constraint versus Schedule constraint.

Baselining RBAC and an audit trail from Milestone 1 (NFR-002, NFR-003, NFR-006) commits M2 development time to authentication and access-control work before any request-management feature can be demonstrated. This reduces the schedule available for additional functionality within a fixed timeline.

The alternative - deferring access control to a later milestone to move faster now - was considered and rejected. Reworking authorisation into a data model and UI that were not designed for it is a well-understood source of rework: routes, queries and views built without role checks typically require re-architecture, not incremental patching, once RBAC is added. Given CivicConnect handles personal requester data, deferring this control also creates an unacceptable window of unmanaged risk.

Consequence accepted: a smaller initial feature set, in exchange for an auditable, access-controlled foundation that will not need to be re-architected later. This directly trades Scope against Security and Quality under a fixed Schedule constraint, consistent with the Master Brief's principle that a smaller, controlled, high-quality solution can demonstrate stronger Software Engineering than a larger, unfinished one (Section 3.1).

# Assumptions and Dependencies

These assumptions and dependencies were identified during Milestone 2. Each is linked to the decision or risk it affects so it can be revisited when evidence changes.

| ID | Assumption / Dependency | Why it matters | Link |
| --- | --- | --- | --- |
| A-01 | Pilot load stays at or below 20 concurrent users and under 10 000 requests a year. CivicConnect has not supplied real figures. | Justifies one application instance and one database. | ASR-004, R-09 |
| A-02 | Attachments are stored as a URL only (AttachmentUrl). File storage and hardening stay in deferred scope. | Keeps the database small and avoids storing files on a free host. | Deferred Scope, Data & Persistence |
| A-03 | No team member has used Java, Spring Boot or Angular before. The team has C#/ASP.NET and JavaScript/Node.js experience, but no one has used React either. The learning curve is accepted and managed through R-20 and D-02. | Drives the technology choice and the learning-curve risk. | DEC-004, R-20 |
| A-04 | The Supabase free plan stays available with the current limits (500 MB, pause after 1 week of inactivity, no automatic backups) (Supabase, 2026a). | The database tier depends on it. | ARC-03, R-14 |
| A-05 | A free application host that can run a Java 21 jar with about 512 MB of memory can be found before the final demo. | The application tier depends on it. | ARC-03, R-15 |
| D-01 | Supabase PostgreSQL 17 via the Supavisor session pooler. Not connected yet: the prototype runs against a local PostgreSQL 18.4 database, so Flyway SQL must stay compatible with PostgreSQL 17. | Flyway runs on start-up, so the application cannot start without the database. | ARC-03, DEC-008 |
| D-02 | Spring Boot 4.1 official documentation for configuration (many tutorials are still for Spring Boot 3). | Wrong configuration from old tutorials breaks Flyway and security set-up. | DEC-004, R-19 |

# Requirements Traceability Matrix (v2.0)

The RTM was extended at M2 with ASR, architecture, data, design/interface, technology, implementation and verification columns. M1 requirement IDs and wording are unchanged unless a change request (CR) is referenced. Because the matrix is too wide for one page, it is split into Table 1 (the requirement baseline) and Table 2 (the engineering evidence), both keyed on the same Requirement ID.

Status values: Prototyped (unsecured prototype code exists that does not yet match the API contract) / Approved (baselined, no code yet) / Changed (CR-xxx) / New (CR-xxx) / In Development / Implemented / Confirmed. "Not Yet Implemented" and "Planned" are used where evidence legitimately does not exist yet. Endpoints marked "planned" are the intended interface and will be confirmed when built.

## Table 1 - Requirement baseline

| Req ID | Requirement (current wording) | Source / Stakeholder | Priority | Acceptance criteria (measurable) | Status | Change / ADR ref |
| --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Requester submits a new service request (category, description, location, optional attachment). | Service Requester | Must | Request created with a unique reference number, status "New" and a timestamp; submission confirmed on-screen. | Approved - Not Yet Implemented | DEC-005, DEC-008 |
| FR-002 | Requester views the current status of a specific request. | Service Requester | Must | Current status, last-updated time and staff-visible comments displayed. | Approved - Not Yet Implemented | ARC-01 |
| FR-003 | Requester views a history/list of previously submitted requests. | Service Requester | Must | Only own requests shown, most recent first. | Approved - Not Yet Implemented | DEC-002 |
| FR-004 | System gives the requester feedback when status changes (Assigned, In Progress, Resolved, Closed or Rejected). | Service Requester | Should | Updated status and any resolution note shown the next time the requester views the request or an in-app indicator. | Changed (CR-005) - Not Yet Implemented | CR-005, DEC-001 |
| FR-005 | Staff view requests in the categories assigned to them by Management. | Service Handler | Must | Only requests in assigned categories are listed; other requests are not visible and cannot be opened through the API. | Changed (CR-002) - Not Yet Implemented | CR-002, DEC-002 |
| FR-006 | Staff search, filter and sort requests. | Service Handler | Must | List updates to match status/category/date filter or sort within 2 seconds under normal load. | Approved - Not Yet Implemented | ASR-004 |
| FR-007 | Staff view full request detail, including audit history. | Service Handler | Must | All submitted fields and a historical log of prior actions displayed. | Approved - Not Yet Implemented | DEC-007 |
| FR-008 | Staff assign or accept responsibility for a request. | Service Handler | Must | Request marked assigned to that staff member with a timestamp; when two handlers accept at the same time, exactly one succeeds and the other receives a message that the request is already assigned. | Changed (CR-007) - Not Yet Implemented | CR-007, DEC-006 |
| FR-009 | Staff update request status through controlled transitions. | Service Handler | Must | Transition outside New - Assigned - In Progress - Resolved - Closed (New/Assigned - Rejected) is rejected with an explanatory message. | Approved - Not Yet Implemented | ARC-02, DEC-006, DEC-011 |
| FR-010 | Staff record comments/resolution notes against a request (append-only). | Service Handler | Must | Comment stored with author and timestamp; cannot be edited or deleted. | Approved - Not Yet Implemented | DEC-007 |
| FR-011 | Staff resolve or close authorised requests. | Service Handler | Must | Closed request becomes read-only; no further status changes accepted. | Approved - Not Yet Implemented | DEC-006 |
| FR-012 | Management view aggregate service activity (open, overdue, resolved, closed). | CivicConnect Management | Should | Counts displayed as of last refresh; overdue = not Resolved/Closed/Rejected within 7 calendar days of CreatedAt. | Changed (CR-004) - Not Yet Implemented | CR-004 |
| FR-013 | Management filter activity by category, status and date range. | CivicConnect Management | Should | Counts and lists recalculate to match the selected criteria. | Approved - Not Yet Implemented | ASR-004 |
| FR-014 | System enforces role-based access control on all functionality. | Platform / Security constraint (POPIA) | Must | Unauthenticated or wrongly-roled direct URL/API access is denied without exposing data. | Approved - Not Yet Implemented | DEC-002, DEC-004, DEC-010 |
| FR-015 | System maintains a controlled, Management-defined category schema. | Platform / Scope Baseline | Must | Category chosen from a list maintained by Management; no free-text category. | Changed (CR-001) - Prototyped | CR-001, DEC-008 |
| FR-016 | Management set the priority of a request (Low / Medium / High). | CivicConnect Management (DEC-003) | Should | Priority saved, shown to staff in the request list and recorded in the audit trail; staff and requesters cannot change it. | New (CR-003) - Planned | CR-003, DEC-003, DEC-012 |
| NFR-001 | Standard pages respond promptly under normal project load. | Quality constraint | Should | 95th-percentile response 3 seconds or less at up to 20 concurrent users. | Approved - Not Yet Measured | ASR-004 |
| NFR-002 | All users authenticate; credentials never stored/transmitted in plain text. | Government (POPIA) / Security | Must | Passwords hashed with BCrypt (Spring Security) and stored only in PasswordHash; verified by code review. | Changed (CR-006) - Not Yet Implemented | CR-006, DEC-004, DEC-010 |
| NFR-003 | RBAC enforced at interface and server/API layer, not UI alone. | Security constraint | Must | Direct staff/management endpoint call with a requester-role token returns 403 and no data. | Approved - Not Yet Implemented | ARC-01 |
| NFR-004 | First-time requester can submit a request without external instructions. | Service Requester | Should | 2 of 3 non-team users complete submission unaided within 5 minutes. | Approved - Not Yet Tested | - |
| NFR-005 | System available without unplanned downtime during demonstrations. | Milestone/presentation constraint | Should | No unplanned outage during rehearsal/live windows; database and app health-checked the day before each. | Changed (CR-006) - Not Yet Evidenced | CR-006, ARC-03, R-14 |
| NFR-006 | Every submission, status change, assignment and resolution action is logged with actor, timestamp and before/after state. | CivicConnect Management | Must | Audit log for a sample request rebuilds its full lifecycle without gaps. | Changed (CR-006) - Not Yet Implemented | CR-006, DEC-007, DEC-012 |
| NFR-007 | A request record cannot be altered outside a controlled transition without an audit entry. | Security / Quality constraint | Must | Out-of-workflow change is blocked or logged. | Approved - Not Yet Implemented | DEC-006, DEC-007 |
| NFR-008 | Codebase follows a documented, consistent structure a new contributor can navigate. | Team capability constraint | Could | README documents structure; module code can be located within an agreed time. | In Development - repository structure exists; module packaging planned (Known Gaps) | ARC-02 |
| NFR-009 | Data model anticipates growth beyond the pilot dataset. | CivicConnect Management | Could | No hard-coded limits, categories Management-configurable, lists paged, database size monitored against the Supabase 500 MB limit. | Changed (CR-006) - Confirmed at M2 Architecture Review (30/09/2026); Not Yet Implemented | CR-001, CR-006, DEC-005 |

## Table 2 - Engineering evidence

| Req ID | ASR link | Architecture / module | Data / persistence impact | Design / interface decision | Technology decision | Implementation evidence | Verification evidence | ADR / risk ref |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | ASR-002, ASR-005 | Requests (RequestController, RequestService) | Insert Request (Status New, RefNum unique, CatId and RequesterId FKs) and AuditEntry CREATED (ClientId) in one transaction. | API-04 POST /api/v1/requests (DEC-009); DTO validated server-side; RefNum generated by the service. | Spring Web, Spring Data JPA, Bean Validation, PostgreSQL (DEC-004, DEC-005) | Not Yet Implemented | Planned: integration test - valid submit returns 201 + ref number | DEC-005, DEC-006, DEC-008, DEC-009, R-22 |
| FR-002 | ASR-001 | Requests | Read Request by id where RequesterId = logged-in client. | API-06 GET /api/v1/requests/{id} with ownership check; another client's request returns 404 (DEC-009). | Spring Web, JPA | Not Yet Implemented | Planned | ARC-01, DEC-002, DEC-009, DEC-010, R-10 |
| FR-003 | ASR-001, ASR-004 | Requests | Index on (RequesterId, CreatedAt); paged in the database. | API-05 GET /api/v1/requests/mine?page=&size= (DEC-009). | Spring Data Pageable | Not Yet Implemented | Planned | DEC-005, DEC-009 |
| FR-004 | ASR-006 | Requests + Angular request-detail view | Reads Request.Status and AuditEntry. | API-06 shows status and requester-visible comments on the next view (no push - out of scope). RequestStatusChangedEvent is the extension point for later notifications (DEC-012). | Angular | Not Yet Implemented | Planned | DEC-001 M2 update, DEC-012, CR-005 |
| FR-005 | ASR-001 | Access + Requests | EmployeeCategory junction table; list queries filter CatId in the handler's categories. | API-07 GET /api/v1/requests limited to the handler's categories; API-16 GET/PUT /api/v1/employees/{id}/categories (Management). Requests calls the Access module service to check category scope; never reads Access tables directly. | Spring Security, JPA | Not Yet Implemented | Planned: handler of category A gets 403 on a request in category B | DEC-002, DEC-009, DEC-010, ARC-01, ARC-02, CR-002, R-10 |
| FR-006 | ASR-004 | Requests | Composite index (CatId, Status, CreatedAt); paging in the database. | API-07 GET /api/v1/requests?status=&categoryId=&from=&to=&page=&size=&sort= (DEC-009). | Spring Data Pageable | Not Yet Implemented | Planned: timing check 2 s or less | DEC-005, DEC-008, DEC-009 |
| FR-007 | ASR-003 | Requests | AuditEntry read by index (ReqId, CreatedAt). | API-06 request detail plus API-11 GET /api/v1/requests/{id}/audit. | JPA | Not Yet Implemented | Planned | DEC-007, DEC-009, DEC-012 |
| FR-008 | ASR-002 | Requests | RequestHandler row; partial unique index (one active handler); Request.Version. | API-08 POST /api/v1/requests/{id}/assignment with {version}; stale version returns 409 VERSION_CONFLICT, an existing active handler returns 409 ALREADY_ASSIGNED. Publishes RequestAssignedEvent (DEC-012). | JPA @Version, @Transactional | Not Yet Implemented | Planned: concurrent-accept test gives one assignment | DEC-006, DEC-012, CR-007, R-17 |
| FR-009 | ASR-002, ASR-003 | Requests (state machine in RequestService) | CHECK on Request.Status; Version; AuditEntry with FromStatus/ToStatus written in the same transaction. | TransitionPolicy - table-driven transition map (DEC-011), which also supplies allowedTransitions to API-06. API-09 PATCH /api/v1/requests/{id}/status; invalid transition 422, conflict 409. | Spring Boot, JPA, PostgreSQL | Schema only: Status values and CHECK constraint in V1__init_schema.sql; TransitionPolicy planned | Planned: unit test where invalid transition is rejected | ARC-02, DEC-006, DEC-007, DEC-011, DEC-012, R-16, R-17, R-18 |
| FR-010 | ASR-003 | Requests | AuditEntry type COMMENT, insert only; trigger blocks UPDATE/DELETE. | API-10 POST /api/v1/requests/{id}/comments; no edit/delete endpoint. | JPA @Immutable, Flyway trigger | Not Yet Implemented | Planned: UPDATE on audit_entry fails | DEC-007, DEC-009 |
| FR-011 | ASR-002 | Requests | ClosedAt set; service rejects changes when Closed/Rejected. | API-09 PATCH /api/v1/requests/{id}/status (MANAGER or authorised HANDLER); Closed and Rejected are terminal in TransitionPolicy (DEC-011). | JPA | Not Yet Implemented | Planned | DEC-006, DEC-011 |
| FR-012 | ASR-004, ASR-005 | Reporting (read-only) | Aggregate counts only, no personal fields; index (Status, CreatedAt). | API-17 GET /api/v1/reports/activity (counts only). | JPA queries | Not Yet Implemented | Planned | DEC-009, R-03, CR-004 |
| FR-013 | ASR-004 | Reporting (read-only) | Same aggregate queries with filters. | API-17 GET /api/v1/reports/activity?from=&to=&categoryId=&status= | JPA queries | Not Yet Implemented | Planned | DEC-009, ASR-004 |
| FR-014 | ASR-001 | Access (Spring Security filter chain) | Employee.Role; clients are REQUESTER. | API-02 POST /api/v1/auth/login and API-03 GET /api/v1/auth/me; JWT bearer token validated on every call (DEC-010); role rules per path; Angular route guards are UI only. | Spring Security, OAuth2 Resource Server (JWT) | Not Yet Implemented | Planned: requester token gets 403 on staff endpoints | ARC-01, DEC-002, DEC-004, DEC-010, R-10, R-11 |
| FR-015 | ASR-002 | Requests (reference data) | Category table, Active flag, CatName unique, FK from Request; seeded by Flyway. | API-13 GET, API-14 POST, API-15 PATCH /api/v1/categories; create/update Management only; no delete - categories are deactivated. | Flyway, JPA | CategoryController, CategoryRepository, Category entity, V1__init_schema.sql and Angular category.service.ts (merged to main in PR #3, 30/09/2026) | Planned | DEC-008, DEC-009, CR-001, R-13 |
| FR-016 | ASR-003 | Requests | Request.Priority; AuditEntry of type PRIORITY_CHANGE written by AuditListener (DEC-012). | API-12 PATCH /api/v1/requests/{id}/priority (MANAGER only). | Spring Security, JPA | Not Yet Implemented | Planned | DEC-003, DEC-009, DEC-012, CR-003 |
| NFR-001 | ASR-004 | All modules | Indexes and paging above. | Paging on all list endpoints (API conventions: maximum page size 100). | HikariCP, PostgreSQL | Not Yet Implemented | Planned: load test at M3 | ARC-02, DEC-009 |
| NFR-002 | ASR-001 | Access | PasswordHash column only. | API-01 POST /api/v1/auth/register and API-02 POST /api/v1/auth/login; BCrypt hash; signed JWT (DEC-010). | Spring Security BCrypt, OAuth2 Resource Server (JWT) | Not Yet Implemented | Planned: code review | DEC-004, DEC-010, R-11 |
| NFR-003 | ASR-001 | Access | - | URL/role rules plus @PreAuthorize, and object-level checks in the service layer (API & Integration Design, the "Validation and Security at the Boundary" section). | Spring Security | Not Yet Implemented | Planned: 403 access tests | ARC-01, DEC-010, R-10 |
| NFR-004 | - | Angular front end (User Interface Design) | - | Wireframe 1: one short form, plain labels, inline validation messages (Figure 4). | Angular | Not Yet Implemented | Planned: 3-user test | User Interface Design, DEC-009 |
| NFR-005 | ASR-007 | Deployment (ARC-03) | Supabase free plan: pauses after 1 week idle; manual pg_dump backups. | 503 SERVICE_UNAVAILABLE when the database is unreachable (error model). | Supabase; app host deferred | Not Yet Implemented | Planned: health check before each demo | ARC-03, R-14, R-15 |
| NFR-006 | ASR-003 | Requests | AuditEntry actor (EmpId or ClientId, CHECK), FromStatus/ToStatus. | AuditListener (Observer through Spring application events) writes the audit entry inside the same transaction as the change (DEC-012). | Spring application events, JPA | Not Yet Implemented | Planned: lifecycle rebuilt for a sample request | DEC-006, DEC-007, DEC-012, R-18 |
| NFR-007 | ASR-002, ASR-003 | Requests | CHECK constraint, audit trigger, Version. | All writes only through RequestService; transitions checked by TransitionPolicy (DEC-011). | JPA, PostgreSQL | Not Yet Implemented | Planned | DEC-006, DEC-007, DEC-011, R-18 |
| NFR-008 | - | All modules (packages per module) | - | Modules call each other only through public services; CI build check on every PR (DEC-013). | Maven, README | Repository structure (see Implementation Status); module packages planned | Planned: PR review | ARC-02, DEC-013, R-16 |
| NFR-009 | ASR-004 | Requests, Reporting | No hard-coded limits; Category table; size monitored vs 500 MB. | Paging on all list endpoints (API conventions). | PostgreSQL, Flyway | Not Yet Implemented | Confirmed at M2 architecture review | DEC-005, DEC-008, M2 Architecture Review |

# End-to-End Traces

The M2 brief requires at least one trace from requirement to implementation and verification. We show three so that each team member can present one, and so that they cover the three most important behaviours: changing status, submitting a request and keeping the audit trail. Only steps marked Done are claimed as evidence.

Trace 1: FR-009 controlled status transitions

| Step | Evidence | Status |
| --- | --- | --- |
| Requirement | FR-009 (Requirements table) | Done |
| ASR / constraint | ASR-002 integrity of state, ASR-003 auditability | Done |
| Architecture responsibility | Requests module service layer owns all status changes (ARC-02) | Done |
| Data decision | Status CHECK constraint (V1), one transaction per state change with Version check (DEC-006) | Done (design), V2 migration Planned |
| Design / interface decision | Table-driven TransitionPolicy (DEC-011). PATCH /api/v1/requests/{id}/status (API-09) returns 422 on an illegal move (DEC-009) | Done (design), code Planned |
| Technology | Java 21, Spring Boot 4.1.1, Spring Data JPA, PostgreSQL (DEC-004, DEC-005) | Done |
| Application artefact | ServiceRequest.Status enum, V1__init_schema.sql, TransitionPolicy.java (planned) | Schema only: Status enum and V1 CHECK constraint Done; TransitionPolicy Planned |
| Initial verification | TransitionPolicyTest covering every from/to pair (planned) | Planned |

Trace 2: FR-001 submit a service request

| Step | Evidence | Status |
| --- | --- | --- |
| Requirement | FR-001 | Done |
| ASR / constraint | ASR-001 access control, ASR-005 POPIA (only needed fields stored) | Done |
| Architecture responsibility | Requests module controller and service (ARC-02) | Done |
| Data decision | Request table with RefNum UNIQUE, NOT NULL fields, FK to active Category (DEC-005, integrity rules 6 to 8) | Done (V1) |
| Design / interface decision | POST /api/v1/requests (API-04), DEC-009 | Done (design), endpoint Planned |
| Technology | Spring Web, Bean Validation, Spring Data JPA, Flyway (DEC-004, DEC-008) | Done / Validation to add |
| Application artefact | ServiceRequest.java, Category.java, Client.java, V1__init_schema.sql, RequestController (planned) | Entities and schema Done, controller Planned |
| Initial verification | contextLoads with Flyway and ddl-auto=validate (proves entities match the schema). Submission integration test (planned) | contextLoads exists (not run in CI); submission test Planned |

Trace 3: NFR-006 audit of every change

| Step | Evidence | Status |
| --- | --- | --- |
| Requirement | NFR-006, with FR-010 and NFR-007 | Done |
| ASR / constraint | ASR-003 auditability | Done |
| Architecture responsibility | Requests module owns AuditEntry as part of the Request aggregate (ARC-02) | Done |
| Data decision | AuditEntry with FromStatus, ToStatus and one actor (ERD v2). Trigger blocks UPDATE and DELETE (DEC-007) | V1 table Done, V2 columns and trigger Planned |
| Design / interface decision | Observer: AuditListener writes the entry inside the same transaction as the status change (DEC-012) | Done (design), code Planned |
| Technology | Spring application events, Spring Data JPA, PostgreSQL trigger | Done (design) |
| Application artefact | AuditEntry.java, V1__init_schema.sql, AuditListener.java (planned), V3__audit_append_only.sql (planned) | AuditEntry.java and V1 Done, listener and trigger Planned |
| Initial verification | Integration test: forced audit failure rolls back the status change. SQL check: UPDATE on audit_entry fails | Planned |

# Architecturally Significant Requirements

The following table identifies the requirements and quality attributes that influence CivicConnect's architecture the most. We only listed drivers that actually change how the system is structured. Quality attributes that do not change an architecture decision at our scale are listed separately below with the reason they were left out. Every driver has a measurable target so it can be tested and traced in the RTM, and every driver links to the ADRs it shaped.

| Driver ID | Driver and measurable target | Source / Evidence | Quality Attribute | Why it Drives Architecture | Decisions influenced | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| ASR-001 | Every page, URL and API endpoint must be restricted to the correct role, and staff may only see requests in their assigned categories. Target: 100% of staff/management endpoints return 403 to a requester-role token in the access tests, with no data returned. | FR-005, FR-014, NFR-002, NFR-003, Security constraint, R-03 | Security (authorisation) | Access control cannot only live in the Angular UI, since anyone can call the API directly. It requires one server-side access-control layer that every request passes through. This is much easier to enforce inside one deployable than across several. | ARC-01, ARC-02, DEC-002, DEC-004, DEC-010 | High |
| ASR-002 | A request's status may only change through the defined state machine (New - Assigned - In Progress - Resolved - Closed; New/Assigned - Rejected), and two staff members may not accept the same request at the same time. Target: 100% of invalid transitions are rejected with a message. A concurrent-accept test results in exactly one assignment. | FR-008, FR-009, FR-011, NFR-007 | Integrity and consistency of data and state | The state transition logic must live in one place (the Requests module service layer), and the status update and its audit entry must be saved in one database transaction. This points to one strongly consistent relational store rather than data split across services. | ARC-02, DEC-005, DEC-006 | High |
| ASR-003 | Every status change, assignment and comment is recorded with the actor, timestamp and before/after state, and can never be edited or deleted. Target: for a sample request the audit log rebuilds the full lifecycle without gaps, and an UPDATE or DELETE on the audit table fails. | FR-007, FR-010, NFR-006, NFR-007, Management stakeholder | Auditability | Requires the persistence layer, not just the UI, to block updates and deletes on audit data, and the audit write to be part of the same transaction as the change it records. | DEC-006, DEC-007 | High |
| ASR-004 | Staff search, filter and sort must return results quickly under normal project load. Target: filter/sort results in 2 seconds or less (FR-006) and standard pages in 3 seconds or less at the 95th percentile with up to 20 concurrent users (NFR-001). | FR-006, NFR-001 | Performance | Influences data access design (indexes on status, category and date, and paging done in the database rather than in memory) and rules out architectures that add network hops between services for a single page load. | ARC-02, DEC-005, DEC-008, DEC-009 | Medium |
| ASR-005 | Requester data and requests must comply with POPIA - personal information is only collected and shown where it is needed. Target: management reports contain aggregate counts only (no personal fields), and every personal field in the data model has a stated purpose. | Government stakeholder, Stakeholder Conflicts, FR-012, R-03 | Privacy and compliance | Influences what the data model stores and who can access it. Keeps reports on aggregate queries inside the Reporting module, and means passwords are only ever stored as hashes. It led to removing date of birth and home address fields in ERD v2. | DEC-005, Data Sensitivity & POPIA | High |
| ASR-006 | The client cannot yet confirm the final platform form (website, mobile app and/or desktop app). Target: all business rules are reachable through the REST API only, with no business logic in Angular components, so a second client (e.g. mobile) could be added without changing the backend. | DEC-001, Forward Engineering: Definition of Digital Platform | Modifiability and reusability | Pushes to an architecture that separates the presentation layer (Angular SPA) from the business logic (Spring Boot REST API), so a future platform change needs minimal changes to existing code. | ARC-01, ARC-03, DEC-004, DEC-010 | Medium |
| ASR-007 (constraint) | The system must run on free/open-source software and free-tier hosting, and be built and maintained by 3 students in under 3 weeks after M2. Target: R0 licensing and hosting cost. One application deployable plus one database to run and support. | Cost/Resources, Time and Team capability constraints, R-02, R-08 | Deployability and cost | Every extra deployable adds hosting cost, configuration, secrets and failure points. This favours one application and one managed database over several services. | ARC-01, ARC-02, ARC-03, DEC-004 | High |

## Most Influential Drivers

ASR-001 and ASR-002 influenced the architecture the most. ASR-001 is the main reason we chose one application with one shared, server-side access-control layer (ARC-01) instead of separate public and staff applications. ASR-002, together with ASR-003, is the main reason we chose one relational database with transactions (DEC-005, DEC-006) instead of splitting data across independently deployed services, where keeping a status change and its audit entry consistent would need distributed transactions. ASR-007 then kept the solution proportionate - it is the reason we did not add more moving parts than the requirements need.

## Quality Attributes Considered but Not Treated as ASRs

To avoid a generic list of every quality attribute, the following were considered and deliberately not treated as architecture drivers at this stage:

| Quality attribute | Why it is not an ASR now | When we would revisit it |
| --- | --- | --- |
| High availability / redundancy | NFR-005 only requires the system to be up during demonstrations and presentations, with up to 20 users. Redundant servers or database replicas would cost money with no requirement behind them. | If CivicConnect confirms real uptime targets or traffic figures (Forward Engineering: Scalability and Concurrency). |
| Independent / elastic scalability | There is no evidence that one module (e.g. Reporting) needs to scale separately from the rest. This is also why microservices were rejected in ARC-02. | If load testing at M3 shows one module slowing down the others. |
| Interoperability / public API | A public API for third parties is out of scope for v1. | Through change control if integration becomes a requirement. |
| Real-time responsiveness (push) | Real-time chat and push/SMS notifications are out of scope. FR-004 only needs in-app feedback the next time the requester views the request. | When the deferred notification channel is picked up. |

## M2 Architecture Review

Held on 30/09/2026 with Chanri Du Randt, Clarissa Bierman and Eduard Herman. The team reviewed the ASRs, ARC-01 to ARC-03, the technology stack (DEC-004) and the data model (ERD v2, DEC-005 to DEC-008). Outcome: all accepted for the M2 baseline. NFR-009 was confirmed: no hard-coded limits, categories stored as data, paging on all list endpoints, and the database size monitored against the Supabase 500 MB limit. Open items were recorded as deferred decisions (application host, attachment storage, retention period).

# Risk Register

| Risk ID | Description | Cause | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | CivicConnect management requests a major new feature after the baseline is signed off, without the deadline moving. | Stakeholder pressure combined with no formal change-control process agreed yet. | Medium | High | High | Formal change-request process logged through the Engineering Decision Log; scope baseline explicitly signed off before M2 starts. | Defer non-critical additions to future scope; only pull forward if team capacity allows. | Team | Open |
| R-02 | Only 3 team members are covering the full SE lifecycle workload ( analysis, requirements, governance, later architecture and build). | Small team as size is fixed by module rules. | Medium | High | High | With weekly check-ins, task ownership tracked visibly through GitHub Issues, so gaps are caught early. | Redistribute tasks between members. Escalate to the lecturer if a member becomes consistently unavailable. | Team | Open |
| R-03 | Reports generated for management could end up including more personal information about clients than POPIA actually allows. | Management wants full, detailed reporting, which works against POPIA's requirement to keep personal data use to a minimum. | Low | High | Medium | Reports will only pull the fields that are actually needed, and who can see the rest will depend on their role. | Check the report fields against POPIA before design work starts for M2. | Team | Open |
| R-04 | The conflict between handlers wanting autonomy and management wanting oversight could resurface once requirements are locked in. | The two groups want different things, and the stakeholder analysis only partly worked through it. | Medium | Medium | Medium | We've written down how we're resolving it in the Stakeholder Analysis, and prioritized the requirements with a reason attached. | If it comes up again, go back and re-baseline whichever requirements are affected. | Team | Open |
| R-05 | Under deadline pressure, someone might be tempted to skip the branch protection or review process. | Time pressure close to the deadline makes shortcuts tempting. | Medium | Medium | Medium | The rule is enforced through the actual repository settings, not just something we agreed to follow, so it can't be skipped even by accident. | Any bypass gets picked up and logged in the Decision Log afterward. | Clarissa | Open |
| R-06 | Requirement or trace IDs in the RTM could end up inconsistent since none of us have built one of these before. | No prior experience with formal traceability matrices. | Medium | Medium | Medium | Agreed on one ID format upfront (FR-0xx, NFR-0xx), with one person responsible for keeping the RTM consistent. | Proper check of it before each milestone gate to catch anything that doesn't line up. | Clarissa | Open |
| R-07 | AI-assisted drafting could be submitted without being properly checked first. | Time pressure makes it tempting to accept AI output without verifying it. | Low | High | Medium | The AI Usage Register requires us to record what was checked, changed, or rejected for anything AI helped with. | Spot-check AI-assisted sections against the brief standards before each submission. | Team | Open |
| R-08 | This milestone deadline overlaps with deadlines from other modules, cutting into the time we actually have. | Academic calendar, not something the team controls. | Medium | Low | Low | Draft sections early instead of leaving them for the last week, and use GitHub Issues to see what's actually falling behind. | If time runs short, decide which sections get the most attention and let the rest be good enough. | Team | Open |
| R-09 | Requirements and assumptions can't be checked with an actual CivicConnect stakeholder, since this is a coursework scenario rather than a real client. | Academic project structure, no real organization to go back to for clarification. | High | Medium | Medium | Base requirements directly on what the brief states, and document assumptions clearly wherever it doesn't say enough. | Mark assumption-based requirements in the RTM so they can be revisited if anything gets clarified later | Team | Open |
| R-10 | A requester reads or changes another client's request by changing the id in the URL | Role checks without object-level checks | Medium | High | High | Ownership / category-scope checks in the service layer; access tests (ASR-001) | Fix before M3; log as security defect | Team | Open |
| R-11 | JWT or signing secret stolen | XSS, or secret committed / logged | Low | High | Medium | Env-var secret, 60-min expiry, Angular escaping, HTTPS | Rotate the secret (invalidates all tokens) | Team | Open |
| R-12 | Angular and API contract drift apart | Endpoints changed without updating the contract | Medium | Medium | Medium | Contract table updated in the same PR; one jar deploys both | Fix via PR; add contract tests at M3 | Team | Open |
| R-13 | Unsecured prototype endpoints reach a deployed environment | Security not added before first deployment | Medium | High | High | Prototype gap table tracked; security added before any deployment | Take the deployment down | Team | Open |
| R-14 | The Supabase database is paused or data is lost right before a demo. | Free plan pauses after 1 week of inactivity and has no automatic backups (Supabase, 2026a). | Medium | High | High | Health check the day before each demo. Manual pg_dump before each milestone and before any migration. | Run the demo against a local PostgreSQL restored from the backup. | Team | Open |
| R-15 | No free host runs the Spring Boot jar reliably. | Memory limits, IPv4/IPv6 support and cold starts on free hosts. | Medium | High | High | Check host limits against the ARC-03 criteria before choosing. Use the Supavisor session pooler. | Demo from a team laptop. Reconsider separate Angular hosting (ARC-03 Alternative 2). | Team | Open |
| R-16 | Module boundaries erode (for example Reporting reading Requests entities directly). | Boundaries are only enforced by discipline and review. | Medium | Medium | Medium | Module rule checked in every PR review. | Refactor in M3. Add an ArchUnit test (Forward Engineering). | Team | Open |
| R-17 | Users hit optimistic-lock conflicts, or a missing Version check allows a lost update. | Optimistic locking (DEC-006). | Low | Medium | Low | Global exception handler returns a clear 409. Concurrent-accept test. | Pessimistic lock for the assignment step only (DEC-006 later consequence). | Team | Open |
| R-18 | A write method runs outside a transaction and breaks atomicity. | Missing @Transactional or a call inside the same class that skips the Spring proxy. | Medium | High | High | All writes through public RequestService methods. Rollback integration test. | Fix and add a regression test. | Team | Open |
| R-19 | Spring Boot 4 configuration errors from Spring Boot 3 tutorials. | Spring Boot 4 is a recent major version. | Medium | Medium | Medium | Use the official Spring Boot 4.1 documentation first (D-02). | Pin an earlier 4.x patch release. | Team | Open |
| R-20 | No team member has used Spring Boot, Spring Security or Angular before, so the learning curve delays FR-014, NFR-002 and NFR-003. | The stack is new to the whole team (A-03). Security and front end not started yet. | High | High | High | Add Spring Security early, keep the configuration minimal, pair on it. | Session-based login with role checks as a fallback. | Team | Open |
| R-21 | Code and documentation disagree: the prototype still uses the ERD v1.2 schema while the PED describes ERD v2. | ERD v2 was designed after V1__init_schema.sql was written. | High | Medium | Medium | V2 migration and entity updates to match ERD v2. RTM marks V2 items as Planned. | Present V1 as built and ERD v2 as the approved target. | Team | Open |
| R-22 | Database credentials committed to the repository. | The prototype had a local password in application.properties. | Realised | High | High | Environment variables only (DEC-008). Secrets check in PR reviews. | Change the password and clean the history if a real secret was exposed. | Clarissa | Open - realised issue: a local development password was committed. Closes when credentials are moved to environment variables and the password is changed, before any deployment. |
| R-23 | The audit trigger blocks test clean-up, or Flyway clean runs against Supabase. | Append-only trigger (DEC-007). | Low | High | Medium | Flyway clean only enabled on the test profile, never on Supabase. | Restore from the latest pg_dump. | Team | Open |
| Note | Caching the request status on the write path was considered and declined. | A2 Task 2: stale status risk. | n/a | n/a | n/a | Not adopted by design. | n/a | Team | Closed |

Milestone 2 updates to existing risks: R-01 is now controlled through the Change Request Register (for example CR-003 added FR-016 without moving the deadline). R-03 now has a concrete mitigation, because management reports return aggregate counts only (ASR-005). R-05 will gain an automated gate once the CI build check (DEC-013) is added. R-09 still stands, and the traffic figures are an assumption (A-01).

# Forward Engineering Considerations

## Auditing, Logging and Traceability of Request Handling

Management needs to be able to track and manage the entire lifecycle of a request as well as audit a request. The process and states of the request must be detailed ahead of time as refitting audit and tracking features into the system after production has started risks slowing down the project.

M2 update: addressed by DEC-006, DEC-007 and DEC-012. Every status change, assignment and comment is written to AuditEntry in the same transaction and cannot be changed afterwards. Still open: the audit retention period under POPIA.

## Notification & Communication Between Requester and Handler

The software solution must manage communication. The exact mechanism for communication needs to be decided ahead of time to ensure compatibility with the chosen software architecture and language. Not deciding on this ahead of time may necessitate rework during the project's implementation phase, which could cause severe delays.

M2 update: FR-004 is met with in-app feedback when the requester views the request. The status-change event in DEC-012 is the extension point for email or SMS later (deferred scope).

## Request Prioritization & Escalation

Currently, CivicConnect struggles to prioritize requests. Request prioritization and escalation are required features. However, there is no logic for determining priority provided by CivicConnect that will inform whether prioritization is manually assigned by management, calculated or rule based. This must be discussed with Stakeholders from CivicConnect. However, if stakeholders are unavailable then industry research will be used to decide prioritization logic.

M2 update: DEC-003 confirmed and FR-016 added through CR-003. Priority is stored on Request (ERD v2). Automated escalation stays deferred.

## Scalability and Concurrency

Management wants to handle multiple requests and request handlers simultaneously. Counts of expected user traffic and transactions are needed to inform architecture decisions later. The lack of these estimates may result in architecture decisions that don't allow for the scaling needed.

M2 update: concurrency handled by DEC-006 (one transaction, optimistic locking) and the partial unique index on RequestHandler (CR-007). Traffic figures are still assumed (A-01). Scaling path: extract a module as a service (ARC-02) or add a read replica for Reporting.

## System Integration & Legacy Data

CivicConnect stakeholders have mentioned that they are using an unorganized manual process for handling requests. It must be negotiated with CivicConnect's stakeholders, whether or not development team is responsible for transferring existing request data over to the new system and if so what request data. Not being clear about this can result in CivicConnect losing requests from the move to manual processes to a software supported one.

M2 update: no change, still deferred. If approved, legacy data would be loaded through a reviewed Flyway migration.

## Definition of Digital Platform

Currently, CivicConnect only specifies a digital platform as the description of the software solution they want. For early versions of the software solution, a website will be used to prototype the digital solution and gain feedback from stakeholders.

M2 update: confirmed as a responsive web application (DEC-001, ARC-01, ARC-03). Business logic stays behind the REST API so a mobile client could be added later (ASR-006).

# Engineering Decision Log

| Decision ID | Context | Constraints | Alternatives | Decision | Rationale | Trade-offs | Risks | Evidence | Later Consequence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEC-001 | Client cannot specify final form of digital platform. | Time, Team Capability and Cost/Resources | Commit to a web/ mobile/ desktop app now vs. prototype first. | Build web prototype for first version of the software. | Preserves flexibility while gathering stakeholder feedback to refine features. | Some rework will be required if platform changes. | Wasted prototype effort if client wants a different platform. | Client scenario does not specify the digital platform. | To be confirmed in Milestone 2. M2: see update below. |
| DEC-002 | Client cannot specify preferred means of securing data (role-based or data based) | Security | Do not add access control for version 1, add role-based access control or add data based accessed control (specify in table who can see which data) | Use role-based access for security. | Stakeholders will likely prefer some kind of role-based access and rework will decrease for version 2. | If data-based access is the preferred control, then a lot of reworks on the software and the database will be needed. | Incorrect role-based access that does not fit the stakeholder’s needs. | Within project description no information for the data classification was given. RBAC was inferred. | To be confirmed in Milestone 2. M2: see update below. |
| DEC-003 | Client cannot provide business rules or an algorithm that will enable the system to assign priority to the requests. | Time | Use publicly available information to derive a means of determining the priority or have managers assign the priority to requests on the system. | Managers will assign request priority using their own judgement via the system. | Significant resources will be wasted if automated priority raking was implemented incorrectly. | May require rework if stakeholders want an automated ranking. | Managers may incorrectly assign the request priority. | R-09: There is no actual client to consult. | To be confirmed in Milestone 2. M2: see update below. |

## Milestone 2 Updates to Engineering Decisions

The original M1 decisions above are kept unchanged as baselined. The later consequences that were marked "To be confirmed in Milestone 2" are updated here with the evidence now available.

| Decision ID | M2 update (30/09/2026) | Status | Related |
| --- | --- | --- | --- |
| DEC-001 | Confirmed - the first version is a responsive web application (Angular single-page application + Spring Boot REST API, see ARC-01, ARC-03 and DEC-004). Business logic stays in the backend so a mobile app could reuse the API later (ASR-006). | Confirmed | ARC-01, ARC-03, DEC-004, ASR-006 |
| DEC-002 | Confirmed and refined - RBAC with Requester, Handler and Manager roles, enforced on the server by Spring Security (ASR-001). Because FR-005 limits staff to their assigned categories, handlers also get a category scope (EmployeeCategory table), and requesters only see their own requests. | Confirmed - refined | ASR-001, FR-005, ERD v2 |
| DEC-003 | Priority field added to Request in ERD v2, set by Management only. The matching functional requirement FR-016 was added through CR-003. | Confirmed | ERD v2, FR-016, CR-003 |

DEC-004 to DEC-008 are recorded in the Architecture Decision Record, Technology Stack and Data & Persistence Baseline sections. DEC-009 and DEC-010 are new M2 decisions recorded in API & Integration Design, DEC-011 and DEC-012 in Initial Design Decisions, and DEC-013 in GitHub & Team Governance.

# Architecture Decision Record

Architecture decisions are recorded using the ADR format from the Master Project Brief (Section 13). In v1.2 the ADRs were in one wide ten-column table, which was hard to read, so each ADR now has its own table with the same fields. Each ADR links back to the ASRs above and to requirements in the RTM. We keep three things separate: the architecture (how the system is structured - ARC-01 and ARC-02), the deployment (where it physically runs - ARC-03) and the technology (what it is built with - DEC-004).

## Architecture Alternatives Considered

The following realistic alternatives were compared against the ASRs before the ADRs were written.

| Alternative | Fit against ASRs | Complexity / cost for our team | Outcome |
| --- | --- | --- | --- |
| Two separate applications (public requester site + internal staff site) | Weak on ASR-001: access rules would be duplicated in two places. Stronger security boundary for staff data. | Two deployables, two builds, double the hosting (ASR-007). | Rejected - ARC-01 |
| Microservices (Requests, Access, Reporting as separate services) | Weak on ASR-002/003: a status change and its audit entry would span services and need distributed transactions. Extra network hops hurt ASR-004. | Service discovery, several databases or shared DB, more hosting and monitoring. Not realistic in under 3 weeks. | Rejected - ARC-02 |
| Event-driven architecture | Asynchronous events give eventual consistency, which works against ASR-002. The request lifecycle is linear with no multiple consumers. | Needs a message broker and retry/ordering handling. | Rejected - ARC-02 |
| Traditional layered monolith (no module boundaries) | Meets ASR-001 to ASR-005. Weak on ASR-006 and maintainability - code from different features mixes over time. | Lowest effort to start, but harder to change and split later. | Rejected in favour of modular monolith |
| Modular monolith with layered modules, Angular SPA + REST API, one PostgreSQL database | Meets ASR-001 to ASR-007: one access-control layer, local ACID transactions, no extra network hops, UI separated from business logic. | One deployable plus one managed database. Module boundaries must be kept by discipline and code review. | Selected - ARC-01, ARC-02, ARC-03 |

## Architecture Decisions

| ARC-01 - One web application for requesters, staff and management |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Chanri Du Randt |
| Context | CivicConnect must serve two audiences (public-facing requesters and internal staff/management) with different security and access needs. The team must decide whether to serve them as one application or as separate applications. |
| Constraints | Time, Team Capability and Cost/Resources (ASR-007). Security constraint (ASR-001). |
| Alternatives | 1. Separate websites for CivicConnect personnel and their clients. The client-facing website would have minimal authentication and public pages to view CivicConnect's services and company details. The employee-facing website (managers and service handlers) would have greater security and no publicly accessible pages aside from a login page. 2. One website application for all users, with careful management of access. |
| Decision | One website, with the requester area and the staff/management area separated by role-based routing and per-request permission checks, rather than by splitting into separate deployed applications. |
| Rationale | Limited time is available, so only one main website will be built that shows pages and features per specific user role. Security is easier to manage because only one access-control layer exists (ASR-001). Duplicating access logic across two applications creates two places where a rule can be wrong. The platform form is not confirmed by the client yet (DEC-001), so committing effort to building and maintaining two applications is a disproportionate risk. |
| Trade-offs | Scalability is limited, especially if only one user group's features need to be scaled, since the application must scale as one unit. |
| Risks | All features are reachable through one public website, so compromising the website alone could give attackers access to most of the sensitive data. This is mitigated by strict server-side RBAC (Spring Security, DEC-004), requesters only being able to query their own requests, and the access tests in ASR-001 - but it is still a single security boundary compared to separate deployments. |
| Evidence | ASR-001 is easier to satisfy with one shared enforcement layer. DEC-001 (platform not confirmed). FR-005 and FR-014 show that audience separation can be achieved through role-based routing and permission checks rather than separate applications. Team size and Time constraints. |
| Linked requirements | FR-005, FR-014, NFR-003, ASR-001, ASR-006, ASR-007 |
| Later Consequence | Confirmed for the M2 baseline. If CivicConnect later wants a separate staff intranet or a mobile app, the Access module and REST API can be reused behind a second front end; ARC-03, the RTM rows for FR-005/FR-014 and the Risk Register would need to be updated through change control. |

| ARC-02 - Modular monolith with layered modules |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Chanri Du Randt |
| Context | Having decided on one application (ARC-01), the team must decide how that application is internally structured so it stays maintainable and secure as more modules (requests, access control, reporting) are added. |
| Constraints | Time, Team capability, Cost (ASR-007). Integrity (ASR-002). |
| Alternatives | 1. Microservices - split Requests, Access and Reporting into independently deployed services. 2. Event-driven architecture - modules communicate by publishing and consuming events. 3. Traditional layered monolith without module boundaries. 4. Modular monolith - one deployable made up of modules with clear boundaries. |
| Decision | A modular monolith will be used. It has three business modules, each a Java package with its own layers: - Requests - request submission, the status state machine, assignment, comments and the audit trail, and categories. - Access - authentication, roles, and which categories a handler may see. - Reporting - read-only aggregate counts for management. It owns no tables. It is the one read-only exception to the rule below: it runs aggregate count queries through its own read-only query repository, never uses the Requests module's entities and never writes. Inside each module we use Controller (REST) - Service (business rules, transactions) - Repository (Spring Data JPA). Modules only call each other through public service classes, never through another module's repositories or entities. |
| Rationale | Limited time makes microservices a severe risk. Modular monolith modules form candidates for microservices, making a later migration doable if the need arises. Asynchronous processing, which is a characteristic of event-driven architecture, is not needed for the business processes being supported - they mostly follow linear steps with few consumers of any event. A status change and its audit entry happen in one local database transaction (ASR-002, ASR-003), which would need distributed transactions across services. Module boundaries keep features separated, which a plain layered monolith does not (maintainability, NFR-008). |
| Trade-offs | Modular monoliths are less scalable than microservices, since the whole application scales as one unit. Module boundaries are only enforced by team discipline and code review, not by the network. |
| Risks | Modules may become tightly coupled if built wrongly (e.g. Reporting reading Requests' entities directly). Limited scalability may make the website slow if user activity spikes suddenly. Mitigation: the module rule above is checked in pull request reviews; an automated architecture test (e.g. ArchUnit) is a forward engineering consideration. |
| Evidence | FR-008 and FR-009 describe the request lifecycle as a linear sequence of state transitions triggered directly by a single staff action, with no need for multiple independent consumers reacting asynchronously to the same event, so event-driven architecture is needless complexity. ASR-002 is more reliably satisfied within a single deployable than across independently deployed services. The Team size and Time constraints support rejecting microservices. |
| Linked requirements | FR-001 to FR-013, NFR-007, NFR-008, ASR-002, ASR-003, ASR-004, ASR-007 |
| Later Consequence | Confirmed for the M2 baseline. If one module needs to scale on its own later, it can be extracted as a service because it already has its own package and tables. The repository folder structure (README) must follow these modules. |

| ARC-03 - Physical deployment: three tiers, one application deployable |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline (application host provider deferred) / 30/09/2026 / Chanri Du Randt |
| Context | ARC-01 and ARC-02 describe the logical structure. The team must also decide how the Angular front end, the Spring Boot back end and the database are physically deployed, since logical layers are not the same as physical tiers. |
| Constraints | Cost - free tiers only (ASR-007). Availability during demos (NFR-005). No secrets in the repository (GitHub & Team Governance). |
| Alternatives | 1. Angular production build packaged inside the Spring Boot jar and served from the same server as the API. 2. Angular hosted separately on a static site host, with the Spring Boot API deployed separately. 3. Server-side rendered pages (e.g. Thymeleaf) instead of an Angular SPA. For the database: self-hosted PostgreSQL on the application host, or a free managed PostgreSQL service (Supabase). |
| Decision | Three physical tiers: - Tier 1: the user's browser running the Angular single-page application. - Tier 2: one application host running civicconnect.jar (Java 21, Spring Boot with embedded Tomcat). The jar serves the compiled Angular files and the /api REST endpoints (Alternative 1). - Tier 3: a managed PostgreSQL database on the Supabase free plan. During development each member runs Angular with ng serve (proxying /api to localhost:8080) and Spring Boot with Maven. Database URL, username and password are read from environment variables and must never be committed. The prototype's local development password is an open issue (R-22). |
| Rationale | One application deployable keeps hosting to one free service and makes the browser talk to one origin, so no CORS is needed in production (local development uses a CORS rule for localhost:4200 until the ng serve proxy is added), and the JWT is sent as a header to one origin (DEC-010) (ASR-001, ASR-007). Keeping Angular separate from the backend code supports ASR-006 - a mobile client could use the same API later. Supabase gives a managed PostgreSQL database for free, so we do not have to install, patch or back up a database server ourselves, and it is plain PostgreSQL, so JPA, Flyway and our SQL work unchanged (low lock-in). |
| Trade-offs | A front-end change requires rebuilding and redeploying the jar. The build is more complex because Maven must also build Angular. The database is on a different network from the application, which adds some latency to each query. |
| Risks | Supabase free projects pause after 1 week of inactivity and have no automatic backups (Supabase, 2026a) - the database could be paused right before a demo (NFR-005). Mitigation: open the project and run a health check the day before every presentation; take a manual pg_dump backup before each milestone. Supabase direct connections use IPv6; many free app hosts only support IPv4. Mitigation: connect through the Supavisor session pooler (port 5432), not the transaction pooler, because transaction mode does not support prepared statements used by Hibernate (Supabase, 2026b). Supabase automatically exposes the public schema through its Data API. Mitigation: our tables live in a separate civicconnect schema that is not exposed, and row level security is switched on so nothing is readable through the Data API. Free application hosts may sleep when idle, giving a slow first request (cold start). |
| Evidence | Supabase pricing page (free plan: 500 MB database, pauses after 1 week of inactivity, no automatic backups) (Supabase, 2026a) and Supabase 'Connecting to Postgres' documentation (IPv6 direct connections, session vs transaction pooler) (Supabase, 2026b). ASR-001, ASR-006, ASR-007, NFR-005. |
| Linked requirements | NFR-005, NFR-002, NFR-003, ASR-001, ASR-006, ASR-007 |
| Later Consequence | Deferred: the application host provider. Evidence needed before choosing: free-tier memory (Spring Boot needs roughly 512 MB), whether it runs a Java 21 jar or a Docker container, IPv4/IPv6 support, sleep/cold-start behaviour and environment variable support. If the free host cannot run the jar reliably, Alternative 2 (separate static hosting for Angular) will be reconsidered. |

## Architecture Diagrams

Figure 1 is the logical view: it shows the layers and modules inside the single deployment boundary (ARC-01, ARC-02). Figure 2 is the physical deployment view: it shows where each part actually runs (ARC-03). The modules in Figure 1 are not separate servers - all of them run inside the one jar in Tier 2.

Figure 1 - Logical view: modules and their layers inside one deployable, with the database outside the boundary (ARC-01, ARC-02)

Figure 2 - Physical deployment view: three tiers (ARC-03)

The request-status interaction across modules is described in API & Integration Design, in the "Example Interaction" section.

## Technology Stack

The technology decision (DEC-004) is kept separate from the architecture decisions above. The architecture would still hold with a different stack; the stack was chosen because it fits that architecture, the ASRs and our constraints best. Versions below are the ones used in the repository; rows marked "(to add)" are planned and not in the project yet.

| Layer | Technology | Version | Licence / cost | Purpose |
| --- | --- | --- | --- | --- |
| Front end | Angular (TypeScript) | 21.2 (^21.2.0 in package.json) (Angular, 2026; endoflife.date, 2026) | MIT (Google, no date) / free | Single-page application for requester, handler and manager screens |
| Back-end language / runtime | Java (JDK) | 21 (LTS) | GPL v2 with Classpath Exception (OpenJDK, no date) / free | Runs the Spring Boot application |
| Back-end framework | Spring Boot | 4.1.1 | Apache 2.0 (Spring, no date a) / free | REST API, dependency injection, embedded Tomcat, configuration |
| Web | Spring Web MVC (spring-boot-starter-webmvc) | Managed by Spring Boot 4.1.1 | Apache 2.0 (Spring, no date a) / free | REST controllers |
| Persistence | Spring Data JPA (Hibernate) | Managed by Spring Boot 4.1.1 | Apache 2.0 for Hibernate ORM 7 (Hibernate, no date) / free | Entities, repositories, @Transactional, @Version |
| Database driver | PostgreSQL JDBC driver | Managed by Spring Boot 4.1.1 | BSD-2-Clause (PostgreSQL JDBC Driver, no date) / free | Connects the application to PostgreSQL |
| Schema migrations | Flyway (spring-boot-flyway + flyway-core + flyway-database-postgresql) | Managed by Spring Boot 4.1.1 | Apache 2.0, Community edition (Flyway, no date) / free | Versioned SQL migrations (DEC-008) |
| Code generation | Lombok | Managed by Spring Boot 4.1.1 | MIT (Project Lombok, no date) / free | Getters, setters and constructors to reduce boilerplate |
| Security (to add) | Spring Security (spring-boot-starter-security) | Managed by Spring Boot 4.1.1 | Apache 2.0 (Spring, no date b) / free | Authentication, RBAC, BCrypt password hashing (DEC-010, ASR-001, NFR-002, NFR-003) |
| Validation (to add) | Bean Validation (spring-boot-starter-validation) | Managed by Spring Boot 4.1.1 | Apache 2.0 (Spring, no date a) / free | Server-side input validation for FR-001 |
| Database | PostgreSQL on Supabase (free plan) | Supabase target: 17.x (Supabase, 2026c; Supabase, 2026d). Local development today: 18.4 (README) | PostgreSQL Licence (PostgreSQL Global Development Group, no date) / free plan | Persistent storage (DEC-005) |
| Build | Maven, jar packaging, application.properties | Maven 3.6.3 or later | Apache 2.0 (Apache Software Foundation, 2004) / free | Build, dependency management, one executable jar |
| Security - token validation | Spring Security OAuth2 resource Server (spring-boot-starter-oauth2-resource-server) | Managed by Spring Boot 4.1.1 | Apache 2.0 (Spring, no date b) / free | JWT validation (DEC-010) |

Compatibility assumptions: every team member uses JDK 21 and the same Node.js LTS version for the Angular CLI; Spring Boot 4.1.1 supports Java 17 up to Java 26 and needs Maven 3.6.3 or later (Spring, 2026b). Dependency versions are not pinned by hand - the Spring Boot parent manages them, which avoids version conflicts between Spring libraries. Local development currently uses PostgreSQL 18.4 while Supabase runs PostgreSQL 17, so migrations only use features available in PostgreSQL 17.

### Technology decision matrix

Each option was scored 1 (poor) to 5 (strong) by the team against the Master Brief's technology criteria (Section 18.1). Weights reflect our constraints: requirement fit and team capability matter most because of the short schedule. Team capability scores reflect that no one in the team has used Java, Spring Boot or Angular, while the team has C#/ASP.NET and JavaScript/Node.js experience but has not used React (A-03).

| Criterion (weight) | Angular + Spring Boot + PostgreSQL | React + Node.js/Express + PostgreSQL | React + ASP.NET Core + PostgreSQL | React + Django + PostgreSQL |
| --- | --- | --- | --- | --- |
| Requirement / ASR fit (25%) | 5 - Spring Security RBAC, declarative transactions, JPA optimistic locking | 4 - possible, but RBAC and transactions assembled from several libraries | 5 - equivalent built-in features | 4 - good ORM and auth, weaker typing |
| Team capability & learning curve (25%) | 1 - no team member has used Java, Spring Boot or Angular | 3 - team has used JavaScript and Node.js, not React | 3 - team has used C# / ASP.NET, not React | 1 - no Python/Django experience |
| Security ecosystem & maturity (15%) | 5 | 3 | 5 | 4 |
| Maintainability, testing & tooling (15%) | 4 - strong typing both sides, but Angular/Lombok add boilerplate | 3 | 4 | 3 |
| Cost / licensing (10%) | 5 - all open source | 5 | 5 | 5 |
| Deployment compatibility (10%) | 3 - heavier memory use on free hosts | 5 - very light | 4 | 4 |
| Weighted score (out of 5) | 3.65 | 3.65 | 4.25 | 3.20 |

| DEC-004 - Technology stack: Angular, Java 21 + Spring Boot 4.1.1, PostgreSQL |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Team |
| Context | The architecture (ARC-01 to ARC-03) needs a front-end framework, a back-end runtime and framework, a database and build/migration tooling. No stack is prescribed; the choice must be justified against the requirements, ASRs and constraints (Master Brief, Section 18.1). |
| Constraints | Time (under 3 weeks to final delivery), Team capability (3 students), Cost (free/open source only), Security (POPIA personal data). |
| Alternatives | React + Node.js/Express; React + ASP.NET Core; React + Django (see decision matrix above). |
| Decision | Angular front end; Java 21 with Spring Boot 4.1.1 back end (Spring Web, Spring Data JPA, Lombok, PostgreSQL driver, Flyway, and Spring Security and Bean Validation to be added); PostgreSQL on Supabase; Maven build packaged as a jar with application.properties configuration. |
| Rationale | Team capability: no one in the team has used Java, Spring Boot or Angular before (A-03). The team has C#/ASP.NET and JavaScript/Node.js experience but has not used React either, so the decision matrix favours React + ASP.NET Core (4.25). We still chose this stack for the reasons below and accept the learning-curve risk (R-20): Security fit (ASR-001, NFR-002, NFR-003): Spring Security gives URL- and method-level role checks and a BCrypt password encoder out of the box, so we do not write our own security code. Integrity fit (ASR-002, ASR-003): Spring's @Transactional and JPA's @Version give us declarative transactions and optimistic locking, which is exactly what the status change + audit write needs (DEC-006). Controlled schema (DEC-008): Flyway keeps every schema change as a versioned SQL file in Git, so database changes go through the same pull request review as code. Strong typing on both sides: Java and TypeScript catch many errors at compile time, and Angular's fixed structure (components, services, route guards) gives a consistent codebase a new contributor can navigate (NFR-008). Long-term support: Java 21 is an LTS release (Oracle, 2026) and Spring Boot 4.1.1 is a current release (20 August 2026) that officially supports Java 17 to 26 (Spring, 2026a; Spring, 2026b). Cost and deployment: everything is free and open source, and Spring Boot builds one executable jar with an embedded server that runs on any host with Java 21 or in a Docker container (ARC-03). Why not the highest-scoring option: requirement fit, security, cost and maintainability score the same or better for Spring Boot, so the gap comes from team capability and deployment weight. The prototype (Spring Boot project, Flyway V1 schema, six JPA entities and the Angular category screen) is already built on this stack, and rebuilding it under the Time constraint would cost time we do not have. The team also chose to learn the Java/Spring ecosystem, and manages the learning curve through R-20 (Spring Security first, pair work) and D-02 (official Spring Boot 4.1 documentation first). No option avoids learning a new front-end framework, because the team has used neither React nor Angular. |
| Trade-offs | Spring Boot uses more memory and starts slower than Node.js, which matters on free hosts. Angular has more boilerplate than React. Lombok hides generated code, so every member needs the IDE plugin/annotation processing switched on. No one in the team has used this stack, so early development will be slower than in C#/.NET (R-20). |
| Risks | Spring Boot 4 is a newer major version, and many online tutorials are still for Spring Boot 3 (e.g. in Spring Boot 4 Flyway needs the spring-boot-flyway module plus flyway-database-postgresql, otherwise migrations do not run) (Spring, 2026c). Mitigation: use the official 4.1 documentation first. Lombok's @Data on JPA entities can break equals/hashCode and lazy loading. Mitigation: only @Getter/@Setter on entities. Spring Security and Bean Validation are not in the project yet. Mitigation: add them before the Access module and request submission are built. |
| Evidence | Decision matrix above; Spring Boot 4.1 system requirements (Spring, 2026b) and 'Database Initialization' documentation (Spring, 2026c); Spring Boot 4.1.1 release notice (Spring, 2026a); Java SE support roadmap (Oracle, 2026); ASR-001 to ASR-007. |
| Linked requirements | FR-001, FR-009, FR-014, NFR-002, NFR-003, NFR-007, NFR-008, ASR-001, ASR-002, ASR-006, ASR-007 |
| Later Consequence | If Spring Boot 4 causes blocking problems, falling back to the previous Spring Boot major version is possible with limited code change. Any change of database away from PostgreSQL would affect DEC-005 to DEC-008 (triggers, partial index). Reassessment trigger: if Spring Security with JWT login (API-02, FR-014) is not working on the main branch by 7 October 2026, the team raises a change request to reassess the stack against the decision matrix (R-20). |

# Data & Persistence Baseline

This section sets the initial data model for CivicConnect and the decisions that protect business correctness - a request can never end up in an invalid state, be accepted by two handlers at once, or lose its history. It builds on ASR-002, ASR-003, ASR-004 and ASR-005. The first version of the ERD (PED v1.2) was reviewed for M2 and updated; the changes and reasons are listed under 'Changes from the Initial ERD'.

## Persistence Model Decision

| DEC-005 - Relational persistence with PostgreSQL |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Team |
| Context | CivicConnect needs a database to store service requests, their assignment and audit history, staff and client accounts and categories. |
| Constraints | Cost (no funds for billed infrastructure), Security/POPIA (personal data), Time. |
| Alternatives | 1. A relational SQL database such as PostgreSQL (free and lightweight) to ensure referential integrity. 2. A relational alternative such as MySQL/MariaDB. 3. A NoSQL document database such as MongoDB, allowing more flexible handling of data (supports service requests with varying structures). |
| Decision | Use PostgreSQL, hosted on the Supabase free plan (ARC-03). |
| Rationale | Structure: requests, accounts and audit entries have a mostly fixed structure, so the flexibility of NoSQL is not needed. Relationships: the model has 7 related tables with foreign keys (Request - Category - Client - Employee - AuditEntry). Referential integrity is enforced by the database, not by our code. Access patterns: staff filter and sort by status, category and date (FR-006) and management needs counts grouped by status and category (FR-012/013) - both are plain SQL with indexes. Integrity and consistency: ACID transactions let a status change and its audit entry be saved together (ASR-002, ASR-003). CHECK constraints, unique constraints, partial indexes and triggers enforce rules that MongoDB would leave to the application. Sensitivity: column-level control over what is stored and database roles/grants support POPIA (ASR-005). Growth: expected volume (see Scalability below) is small for PostgreSQL. The team has experience with it, and PostgreSQL has better support than MySQL for the features we need (partial indexes, CHECK constraints, trigger functions) and is the database Supabase offers for free. |
| Trade-offs | Limited flexibility if schema requirements change - every change needs a migration (DEC-008). |
| Risks | Service requests may need completely different fields per category later on, which would require substantial database and code changes. If this happens, a JSONB column for category-specific fields can be added without changing the rest of the model. |
| Evidence | ASR-002, ASR-003, ASR-004, ASR-005, FR-006, FR-009, FR-010, FR-012, FR-015. |
| Later Consequence | Confirmed for the M2 baseline. The use of PostgreSQL-specific features (trigger, partial unique index) means changing database later would affect DEC-006 to DEC-008. |

## Entities, Aggregates and Ownership

Each table is owned by one module (ARC-02). Only the owning module writes to it; other modules ask the owning module's service. The Request is the main aggregate: its assignments and audit entries are only ever changed through the Request's service, so the rules in ASR-002 and ASR-003 cannot be bypassed.

| Entity | Aggregate / owning module | Purpose | Lifecycle / retention | Sensitivity |
| --- | --- | --- | --- | --- |
| Request | Request aggregate root / Requests | One service request submitted by a client (FR-001). | Created as New by a requester. Changes only through the state machine. Closed or Rejected requests become read-only (FR-011). Never hard-deleted. | Medium - description and location may contain personal information. |
| AuditEntry | Part of Request aggregate / Requests | Append-only history of every status change, assignment and comment (FR-007, FR-010, NFR-006). | Insert only. Kept for the life of the request; retention period to be confirmed (POPIA). | Medium |
| RequestHandler | Part of Request aggregate / Requests | Which employee handled the request and when (FR-008). | Row created on assignment; UnassignedAt set when reassigned. Never deleted. | Low |
| Category | Reference data / Requests (maintained by Management) | Controlled category list (FR-015). | Deactivated (Active = false) instead of deleted, because old requests still point to it. | Low |
| Client | Account / Access | Requester account. | Created on registration. Deactivated, not deleted, so audit history stays valid. Deletion/anonymising on request is deferred (POPIA). | High - personal information |
| Employee | Account / Access | Handler and manager accounts, with Role. | Created by Management. Deactivated when the person leaves. | High - personal information |
| EmployeeCategory | Access | Which categories a handler may see and work on (FR-005). | Maintained by Management. | Low |

The Reporting module owns no tables. It only runs read-only aggregate queries (counts per status/category/date) through its own read-only query repository (the ARC-02 exception) and never uses the Requests module's entities or returns personal fields (ASR-005).

## Database ERD

Figure 3 - ERD v2 (changed fields shown in red)

## Entities

| Entity | Primary Key | Key Attributes |
| --- | --- | --- |
| Client | ClientId | FirstName, Surname, Email (unique), PasswordHash, Phone, Active, CreatedAt |
| Employee | EmpId | FirstName, Surname, Email (unique), PasswordHash, Phone, Role (HANDLER / MANAGER), Active, CreatedAt |
| Request | ReqId | RefNum (unique), CatId (FK), RequesterId (FK), Description, Location, AttachmentUrl, Status, Priority, Version, CreatedAt, UpdatedAt, ClosedAt |
| RequestHandler | ReqHandlerId | ReqId (FK), EmpId (FK), AssignedAt, UnassignedAt |
| AuditEntry | AuditId | ReqId (FK), EmpId (FK, nullable), ClientId (FK, nullable), EntryType (CREATED / STATUS_CHANGE / ASSIGNMENT / PRIORITY_CHANGE / COMMENT), FromStatus, ToStatus, Content, CreatedAt |
| Category | CatId | CatName (unique), Active |
| EmployeeCategory | EmpId + CatId (composite) | - |

## Relationships

| From | To | Via | Cardinality | Purpose |
| --- | --- | --- | --- | --- |
| Client | Request | RequesterId (FK on Request) | 1 Client - 0..M Requests | A client submits any number of requests; each request has exactly one requester. |
| Client | AuditEntry | ClientId (FK on AuditEntry, nullable) | 0..1 Client - 0..M AuditEntries | Records actions taken by the requester, such as submitting the request. |
| Employee | AuditEntry | EmpId (FK on AuditEntry, nullable) | 0..1 Employee - 0..M AuditEntries | Tracks which staff member authored a given audit/comment/status entry. |
| Employee | RequestHandler | EmpId (FK on RequestHandler) | 1 Employee - 0..M RequestHandler rows | An employee can be assigned to handle multiple requests over time. |
| Request | AuditEntry | ReqId (FK on AuditEntry) | 1 Request - 0..M AuditEntries | Every action/comment/status change on a request is logged as a separate audit entry. |
| Request | RequestHandler | ReqId (FK on RequestHandler) | 1 Request - 0..M RequestHandler rows | Supports multiple handlers being assigned to the same request over its lifecycle, with AssignedAt/UnassignedAt tracking the assignment window. |
| Category | Request | CatId (FK on Request) | 1 Category - 0..M Requests | Every request must belong to exactly one Management-controlled category (FR-015). |
| Employee + Category | EmployeeCategory | Composite FK (EmpId, CatId) | M:N junction | Gives each handler a category scope, so staff only see requests in their categories (FR-005). |

## Integrity and Validation Rules

Rules that protect business correctness are enforced in the database where possible, so a bug in one service method or a manual SQL fix cannot break them. The Angular form validation is only for usability; the server always validates again.

| # | Rule | Enforced in the database | Enforced in the application | Traces to |
| --- | --- | --- | --- | --- |
| 1 | Status can only be a defined value and can only change through the state machine. | CHECK constraint on Request.Status. | RequestStatus Java enum and the allowed-transition map in TransitionPolicy (DEC-011), called by RequestService; invalid transition returns 422 with a message. | FR-009, ASR-002 |
| 2 | A request can only be accepted by one handler at a time. | Partial unique index on RequestHandler(ReqId) where UnassignedAt is null. | Optimistic lock on Request.Version (DEC-006). | FR-008, ASR-002 |
| 3 | Audit entries can never be changed or deleted. | Trigger rejects UPDATE and DELETE on audit_entry (DEC-007). | AuditEntry is an immutable entity; its repository only saves and reads. | FR-010, NFR-006, ASR-003 |
| 4 | Each audit entry has exactly one actor. | CHECK: exactly one of EmpId / ClientId is not null. | Actor taken from the logged-in user, never from the request body. | NFR-006 |
| 5 | Closed and rejected requests are read-only. | - | RequestService rejects any change when status is Closed or Rejected. | FR-011 |
| 6 | A request must have a valid, active category. | FK Request.CatId; NOT NULL. | Service checks Category.Active on submit. | FR-015 |
| 7 | Required fields are always present. | NOT NULL on Description, Location, CatId, RequesterId, Status, CreatedAt.(See API & Integration Design, the "Validation and Security at the Boundary" section) | @NotBlank / @Size on request DTOs. | FR-001 |
| 8 | Reference numbers and emails are unique. | UNIQUE on RefNum, Client.Email, Employee.Email, Category.CatName. | RefNum generated by the service, never typed in. | FR-001, NFR-002 |
| 9 | Passwords are never stored in plain text. | Only a PasswordHash column exists. | BCrypt password encoder (Spring Security). | NFR-002 |
| 10 | Requesters only see their own requests. | a request for another client's request returns 404 (API error model) | Queries always filter on RequesterId = logged-in client (not just hidden in the UI). | FR-003, ASR-001 |

## Transactions and Concurrency

| DEC-006 - One transaction per state change, with optimistic locking |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Team |
| Context | Assigning, changing status and closing a request (FR-008, FR-009, FR-011) each change the Request and also write an AuditEntry (and a RequestHandler row for assignment). If one write succeeds and the other fails, the audit trail has gaps (NFR-006). Two handlers could also open the same request and accept it at the same time, and the second save would silently overwrite the first (lost update). |
| Constraints | Time, Team capability; PostgreSQL default isolation (Read Committed). |
| Alternatives | 1. No concurrency control - last write wins. 2. Optimistic locking with a Version column (JPA @Version). 3. Pessimistic locking (SELECT ... FOR UPDATE) while the handler works on the request. 4. Serializable isolation for every transaction. |
| Decision | Every state-changing operation is one public @Transactional method in RequestService that: loads the request, checks the user's role and category scope, checks the transition against the state machine, updates the Request, inserts the AuditEntry (and RequestHandler row), and commits everything together - or rolls everything back. Request has a Version column (optimistic locking). If the request changed since the user loaded it, the save fails and the API returns 409 Conflict: 'This request was updated by someone else - please refresh.' If the request already has an active handler, API-08 returns 409 ALREADY_ASSIGNED: 'This request is already assigned' (FR-008, CR-007). |
| Rationale | Contention is low (up to 20 users, and a request is normally handled by one person), so optimistic locking is enough and holds no locks while a user is reading or typing. Pessimistic locks could leave requests locked if a user closes the browser, and serializable isolation adds retries everywhere for no benefit. |
| Trade-offs | A user occasionally has to refresh and try again. A global exception handler is needed to turn the optimistic-lock exception into a clear 409 message. |
| Risks | A new write method without @Transactional, or one service method calling another inside the same class (which skips Spring's transaction proxy), would break atomicity. Mitigation: all writes go through RequestService's public methods, and an integration test checks that a failed audit insert rolls back the status change. |
| Evidence | ASR-002, ASR-003, FR-008, FR-009, NFR-006, NFR-007. A2 Task 2 (ACID transaction for the status update and action log; concurrency control, where A2 recommended pessimistic locking - see the Research-to-Decision Map for why M2 chose optimistic locking). |
| Linked requirements | FR-008, FR-009, FR-010, FR-011, NFR-006, NFR-007 |
| Later Consequence | If contention grows (many handlers sharing one queue), a pessimistic lock for the assignment step only will be reconsidered. |

## Append-only Audit Trail

| DEC-007 - Enforce the append-only audit trail in the application and the database |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Team |
| Context | FR-010 and NFR-007 say comments and audit entries cannot be edited or deleted. If this is only enforced by our code, a bug or a manual SQL fix could still change history. |
| Constraints | Security, Quality, Time. |
| Alternatives | 1. Application only - no update/delete methods on the audit repository. 2. Database trigger that rejects UPDATE and DELETE on audit_entry. 3. A separate audit database or logging service. 4. Hibernate Envers (automatic entity version tables). |
| Decision | Options 1 and 2 together: AuditEntry is an immutable JPA entity with a repository that only saves and reads, and a Flyway migration creates a trigger that raises an error on any UPDATE or DELETE of audit_entry rows. |
| Rationale | The trigger protects the history for every user and tool that connects to the database, not only our application. A separate audit service is disproportionate (ARC-02, ASR-007). Envers records entity versions but not our business events such as comments, and adds extra tables. |
| Trade-offs | A genuine mistake in a comment cannot be corrected - a new correcting entry must be added instead, which is the intended audit behaviour. The trigger is PostgreSQL-specific. |
| Risks | Test data clean-up cannot delete audit rows; tests reset the schema with Flyway clean on the test database only (never enabled on Supabase). |
| Evidence | ASR-003, FR-010, NFR-006, NFR-007. A2 Task 2 (enforce rules in the application with database constraints as a safety net). |
| Linked requirements | FR-007, FR-010, NFR-006, NFR-007 |
| Later Consequence | An audit retention/archiving period is still needed for POPIA and will be decided with CivicConnect (deferred). |

## Schema Migrations and Configuration

| DEC-008 - Flyway versioned migrations, Hibernate in validate mode |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Team |
| Context | Three team members each need an identical database, and the same schema must be created on Supabase. Schema changes must be controlled like code. |
| Constraints | Time, Team capability, GitHub governance (all changes through reviewed pull requests). |
| Alternatives | 1. Let Hibernate create/update tables automatically (spring.jpa.hibernate.ddl-auto=update). 2. Hand-run SQL scripts. 3. Liquibase. 4. Flyway. |
| Decision | Flyway versioned SQL migrations in src/main/resources/db/migration (V1__init_schema.sql, V2__erd_v2.sql, V3__audit_append_only.sql, V4__seed_categories.sql, ...) run automatically on start-up. Hibernate runs with spring.jpa.hibernate.ddl-auto=validate, so it checks the entities match the tables but never changes the schema. Dependencies: spring-boot-flyway, flyway-core and flyway-database-postgresql (the Spring Boot 4 documentation names spring-boot-starter-flyway, which brings in the same spring-boot-flyway module; flyway-database-postgresql is required for PostgreSQL) (Spring, 2026c). Database URL, username and password come from environment variables referenced in application.properties; credentials must never be committed (a local development password in the prototype is tracked as R-22). |
| Rationale | Every schema change is a file in Git that is reviewed in a pull request. ddl-auto=update cannot create our CHECK constraints, partial index or trigger, and can silently change tables. Flyway uses plain SQL, which the team already knows, and is simpler than Liquibase's XML/YAML changelogs. |
| Trade-offs | A migration that has already run must never be edited - every change needs a new version file. SQL is written by hand. |
| Risks | Editing an applied migration causes a checksum failure on start-up. Mitigation: pull request review rule - applied migrations are never changed. |
| Evidence | Spring Boot 4.1 'Database Initialization' documentation (Spring, 2026c); DEC-005, DEC-007; GitHub & Team Governance section. |
| Linked requirements | NFR-007, NFR-008, NFR-009 |
| Later Consequence | Seeded data (categories) comes from migrations. The first manager account's password must come from an environment variable, not a migration file. |

## Access Patterns and Indexing

| Operation | Requirement | Query pattern | Index / design |
| --- | --- | --- | --- |
| Staff request list with filter and sort | FR-005, FR-006, ASR-004 | Requests in the handler's categories, filtered by status/date, newest first, one page at a time | Composite index on Request (CatId, Status, CreatedAt); paging with Spring Data Pageable |
| Requester's own requests | FR-003 | Requests where RequesterId = current client, newest first | Index on Request (RequesterId, CreatedAt) |
| Request detail with audit history | FR-007 | Audit entries for one request in time order | Index on AuditEntry (ReqId, CreatedAt) |
| Management activity counts | FR-012, FR-013 | Counts grouped by status/category within a date range | Index on Request (Status, CreatedAt); returns counts only (ASR-005) |
| Look up by reference number | FR-001, FR-002 | Request where RefNum = ? | Unique index on RefNum |

## Scalability, Availability, Single Points of Failure and Backup

| Concern | Current position | Why this is accepted now | Mitigation / when revisited |
| --- | --- | --- | --- |
| Database is a single point of failure | One Supabase PostgreSQL database. If it is down or paused, the whole application is down. | NFR-005 only requires availability during demos; up to 20 users; replicas are not on the free plan (Cost constraint). | Health check the day before each demo (the free project pauses after 1 week of inactivity (Supabase, 2026a)). Revisit replicas if CivicConnect confirms uptime targets. |
| Database bottleneck | All modules share one database and one connection pool (HikariCP, default 10 connections). | Load is low at pilot scale, and the indexes above keep queries short. | Measure against NFR-001 at M3. If reports slow down request handling, move Reporting queries to a read replica or summary table. |
| Data growth | No volume figures from CivicConnect yet. Working assumption: under 10 000 requests a year, with around 5-10 audit entries per request. | This is small for PostgreSQL and well inside the 500 MB free-plan database limit (Supabase, 2026a). No hard-coded limits (NFR-009). | Monitor database size in Supabase. Archive closed requests once a POPIA retention period is agreed. |
| Backup and recovery | The Supabase free plan has no automatic backups or point-in-time recovery (Supabase, 2026a). | Paid backups conflict with the Cost constraint. | Manual pg_dump before every milestone and before any migration on Supabase, stored outside the repository. Test one restore before the final presentation. |
| Attachments (FR-001) | The database only stores AttachmentUrl, not the file itself. | Keeps the database small. | Where files are stored is deferred together with attachment hardening (Deferred Scope). Free app hosts often lose local files on restart, so files will not be stored on the app server. |
| Application tier | One application instance. | Stateless JWT authentication (DEC-010) means no user session is kept on the server. | A second instance could be added later without code changes. |

## Data Sensitivity and POPIA

Personal information in the model is: client and employee names, emails and phone numbers, and possibly the description and location of a request. Credentials are only stored as BCrypt hashes. Categories, statuses and timestamps are not personal. To comply with POPIA (ASR-005) we:

- Removed fields no requirement uses: DateOfBirth from Client and Employee, and Street, Area, City and PostalCode from Employee (data minimisation).

- Enforce access on the server (Spring Security + category scope + RequesterId filter), not only in the Angular UI.

- Keep management reports to aggregate counts with no personal fields (resolves the Management vs POPIA stakeholder conflict and R-03).

- Keep database credentials in environment variables, keep our tables out of Supabase's exposed Data API schema, and use TLS for the database connection.

- Defer (and record as open): the retention period for closed requests and audit data, and the process for deleting/anonymising a client's data on request.

## Changes from the Initial ERD

The ERD in PED v1.2 was reviewed against the requirements and ASRs. These changes were made for ERD v2 (shown in red in Figure 3):

| # | Change | Reason | Traces to |
| --- | --- | --- | --- |
| 1 | Removed DateOfBirth (Client, Employee) and Street, Area, City, PostalCode (Employee). | No requirement uses them; POPIA data minimisation. | ASR-005, R-03 |
| 2 | Password renamed to PasswordHash. | Makes it clear only a hash is stored. | NFR-002 |
| 3 | Added Active to Client and Employee. | Accounts are deactivated, not deleted, so audit history keeps valid foreign keys. | NFR-006 |
| 4 | Added Priority to Request. | DEC-003 decided managers assign priority, but the v1.2 ERD had nowhere to store it. | DEC-003 |
| 5 | Added Version to Request. | Optimistic locking. | DEC-006, FR-008 |
| 6 | AuditEntry: ComId renamed AuditId; added FromStatus, ToStatus and ClientId (nullable). | NFR-006 needs before/after state, and the requester's own actions (submitting) must be logged too. | NFR-006, ASR-003 |
| 7 | New EmployeeCategory table. | FR-005 limits staff to their assigned categories, which v1.2 could not store. | FR-005, DEC-002 |
| 8 | RequestHandler uses its own key (ReqHandlerId) instead of the composite (ReqId, EmpId). | The composite key stopped the same employee being reassigned to the same request a second time. | FR-008 |
| 9 | Unique constraints on RefNum, emails and CatName. | Prevents duplicate requests/accounts - one of CivicConnect's original problems. | FR-001, Problem Statement |

# Initial Design Decisions

Before the affected code was written, two genuine CivicConnect design problems were identified. Assignment 2 Task 1 supplied the alternatives. The decisions below are the team's final project-specific judgement. One follows the A2 recommendation and one partly differs from it.

## Design Problem 1: Controlling Status Transitions

A request may only move along the FR-009 state machine (New, Assigned, In Progress, Resolved, Closed, with Rejected possible from New or Assigned), and Closed or Rejected requests are read-only (FR-011). If each controller or Angular screen checks this itself, the rules get duplicated and drift apart, which breaks NFR-007 and ASR-002.

| DEC-011 - Table-driven transition map for request status |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Team |
| Context | FR-009, FR-011 and NFR-007 need one place that decides which status moves are legal (ASR-002). |
| Constraints | Time, Team capability |
| Alternatives | 1. State pattern: one class per status that knows its own allowed moves (A2 Task 1). 2. Table-driven transition map: one EnumMap from each status to the set of statuses it may move to (A2 Task 1). 3. Checks written directly in each controller or screen. |
| Decision | Option 2. A TransitionPolicy class in the Requests module service layer holds an EnumMap<RequestStatus, Set<RequestStatus>>. RequestService.changeStatus() calls TransitionPolicy before any change. TransitionPolicy also supplies the allowed next statuses, returned as allowedTransitions in API-06, so Angular never holds the rules (ASR-006). An illegal move throws InvalidTransitionException, returned as 422 with a message (integrity rule 1). |
| Rationale | Our six statuses only differ in which moves are allowed. No status has its own fields or behaviour, so six State classes would add code without adding value. This matches the A2 recommendation. Option 3 is the duplication problem itself. |
| Expected benefit | High cohesion (all rules in one class), low coupling (controllers only call the service), easy to test as a pure function, and a new status needs one enum value and one map entry. |
| Trade-offs | If a status later needs its own behaviour, the map will start collecting special cases. |
| Risks | R-16 (rules leaking into controllers). Mitigation: PR review. |
| Evidence | A2 Task 1, Design Problem 1 (Fowler, 2018; Freeman and Robson, 2020). FR-009, FR-011, ASR-002. |
| Affected components | RequestStatus enum, TransitionPolicy, RequestService, InvalidTransitionException, global exception handler |
| Implementation evidence | Status enum and CHECK constraint exist in the prototype. TransitionPolicy: Planned. Test: TransitionPolicyTest Planned. |
| Linked requirements | FR-009, FR-011, NFR-007, ASR-002 |
| Later Consequence | Trigger to move to the State pattern: the first status that needs its own behaviour or fields. |

RequestController --> RequestService.changeStatus()

|

+--> TransitionPolicy.check(from, to)

|      EnumMap<RequestStatus, Set<RequestStatus>>

|      illegal move -> InvalidTransitionException -> 422

v

RequestRepository (Version check, DEC-006)

## Design Problem 2: Reacting to Status Changes

Every status change must create an audit entry (NFR-006), and the requester must see the result (FR-004). Deferred scope already expects more reactions later, such as email or SMS. If RequestService calls each reaction directly, every new reaction means editing tested core logic.

| DEC-012 - Observer through Spring application events |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Team |
| Context | Status changes and assignments trigger reactions: the audit entry now, and notifications later. |
| Constraints | Time, Security (audit is a Must requirement) |
| Alternatives | 1. Observer pattern (A2 Task 1). 2. Direct sequential calls from RequestService to each reaction (A2 Task 1). |
| Decision | Option 1, using Spring application events rather than a hand-built observer list. RequestService publishes RequestStatusChangedEvent, RequestAssignedEvent and RequestPriorityChangedEvent (FR-016). AuditListener is a synchronous @EventListener, so it runs inside the same transaction as the change (DEC-006). Future non-critical listeners, such as notifications, use @TransactionalEventListener after commit. |
| Rationale | RequestService does not need to know who reacts to a change, so new reactions are new listener classes. This follows the A2 recommendation, with one deliberate difference: A2 argued Observer isolates failures between reactions. For CivicConnect, audit is a Must, so a failed audit insert must roll back the status change. The audit reaction is therefore deliberately not isolated. Only non-critical reactions run after commit. |
| Expected benefit | Lower coupling, core logic closed for modification, RequestService testable with listeners mocked. |
| Trade-offs | Indirection: reading RequestService alone does not show that auditing happens, so the event flow is documented in the README. Transaction phases are easy to get wrong. |
| Risks | R-18. Mitigation: integration test that forces the audit insert to fail and checks the status is unchanged. |
| Evidence | A2 Task 1, Design Problem 2 (Freeman and Robson, 2020). Spring Framework documentation on application events and transaction-bound events (Spring, no date c; Spring, no date d). NFR-006, ASR-003. |
| Affected components | RequestStatusChangedEvent, RequestAssignedEvent, AuditListener, AuditEntryRepository, RequestService. Comments are written by RequestService.addComment() as COMMENT audit entries. |
| Implementation evidence | AuditEntry entity exists in the prototype. Events and listener: Planned. Test: StatusChangeRollbackTest Planned. |
| Linked requirements | FR-004, FR-008, FR-009, NFR-006 |
| Later Consequence | DEC-006 is unchanged in effect: its audit insert is performed by AuditListener inside the same transaction. Email or SMS, if approved, is a new after-commit listener. |

RequestService.changeStatus()  [@Transactional]

|-- update Request (status, Version)

|-- publish RequestStatusChangedEvent(reqId, from, to, actor)

|

+--> AuditListener (@EventListener, same transaction)

|       insert AuditEntry STATUS_CHANGE   -> failure rolls back all

|

+--&gt; NotificationListener Planned

(@TransactionalEventListener AFTER_COMMIT)

## Research-to-Decision Map

This shows how each relevant Assignment 2 finding was used. A2 recommended options, and M2 made the final decisions. Where a decision differs, the CivicConnect-specific reason is given.

| A2 finding | A2 recommendation | Final M2 decision | Same or different | Why |
| --- | --- | --- | --- | --- |
| Task 1, Problem 1: State pattern vs transition map | Transition map now, State pattern if behaviour grows | DEC-011 | Same | Statuses only differ in allowed moves. |
| Task 1, Problem 2: Observer vs direct calls | Observer, isolating failures | DEC-012 Observer via Spring events | Partly different | Audit is a Must (NFR-006), so the audit listener runs inside the transaction and is not isolated. |
| Task 2: ACID for status update and action logging | One atomic transaction | DEC-006 | Same | A status change without its audit entry breaks NFR-006. |
| Task 2: concurrency control | Pessimistic row locking | DEC-006 optimistic locking (Version) plus a partial unique index | Different | Contention is low (A-01). Pessimistic locks could stay held while a user reads or leaves, and optimistic locking holds no locks. CR-007 is still met: the second handler receives 409. |
| Task 2: where to enforce rules | Application layer with database constraints as a safety net | Integrity rules table, DEC-007 | Same, stronger | The audit trigger protects history from any tool connecting to the database. |
| Task 2: caching on the write path | Do not cache | No caching on write paths | Same | Stale status risk (Risk Register note). |
| Task 3: requester and handler interaction | In-process interface behind a clear abstraction | ARC-02 module services, DEC-009 | Same | One deployable, so a network hop adds latency and failure modes only. |
| Task 4: branching and CI | GitHub flow, required status checks, pinned .NET SDK | DEC-013 GitHub Actions with pinned JDK 21 and Maven wrapper | Adapted | M2 selected Java (DEC-004), not .NET. |

# Deployment Compatibility

The deployment decision itself is ARC-03. This section confirms that the M2 decisions are compatible with that direction.

| Concern | Position | Link |
| --- | --- | --- |
| Direction | One Spring Boot jar (Java 21) serving the Angular build and /api, plus Supabase PostgreSQL. Application host provider deferred. | ARC-03 |
| Compatibility | Flyway, JPA and the audit trigger are plain PostgreSQL, so they work unchanged on Supabase. Hibernate needs the session pooler because transaction mode does not support prepared statements (Supabase, 2026b). | DEC-005, DEC-008 |
| Configuration and secrets | Database URL, username, password and the token signing key come from environment variables. No production secret is committed; the prototype's local development password moves to environment variables before any deployment (R-22). CI secrets live in GitHub Actions secrets. | DEC-008, R-22 |
| State | Stateless token authentication, so the application keeps no session state and can restart or scale without data loss. All state is in PostgreSQL. | ARC-03 |
| Networking | Same origin for Angular and the API, so no CORS set-up. TLS to the database. Tables in a non-exposed schema with row level security on. | ARC-03, ASR-005 |
| Operational risks | Database pause and no backups, host memory and cold starts. | R-14, R-15 |
| Deferred with evidence needed | Application host: free-tier memory, Java 21 or Docker support, IPv4/IPv6, sleep behaviour, environment variables. Attachment storage location. | ARC-03, A-02, A-05 |

# Implementation Status (Prototype)

M2 marks the start of controlled construction. This section records what exists in the repository at the time of the baseline, how it maps to the architecture, and where the code does not yet match the documented decisions. Repository: https://github.com/ClarissaBierman/SEN381-Project-CivicConnect. Build and run instructions are in the README.

## Repository Structure and Architecture Mapping

Current (prototype)                         Target (ARC-02)

civicconnect-backend/                       com.civicconnect

pom.xml, mvnw, .mvn/wrapper                 requests/   controller, service,

src/main/java/com/civicconnect/                         repository, domain

CivicconnectBackendApplication.java      access/     controller, service,

model/                                                repository, domain

Client, Employee, Category,             reporting/  controller, service,

ServiceRequest, RequestHandler,                     repository (read only)

RequestHandlerId, AuditEntry            common/     config, security,

src/main/resources/                                     exception handling

application.properties

db/migration/V1__init_schema.sql

src/test/java/.../

CivicconnectBackendApplicationTests.java

civicconnect-frontend/  (category screen prototype)

The prototype currently groups all entities in one model package. Moving them into the Requests and Access modules is planned so the code follows ARC-02 (planned).

## What Is Built

| Component | Evidence | Status | Traces to |
| --- | --- | --- | --- |
| Spring Boot 4.1.1 project on Java 21 with Maven wrapper | pom.xml, mvnw, .mvn/wrapper | Done | DEC-004 |
| Flyway schema matching ERD v1.2 | db/migration/V1__init_schema.sql | Done | DEC-008 |
| JPA entities for all six ERD v1.2 tables (plus the RequestHandlerId key class) | model/*.java | Done (ERD v1.2) | DEC-005 |
| Hibernate validate mode and context test | application.properties, CivicconnectBackendApplicationTests | Test exists (generated contextLoads); not yet run in CI | DEC-008, R-21 |
| Credentials from environment variables | application.properties | Planned (a local development password was committed - see R-22) | DEC-008, R-22 |
| ERD v2 changes (removed fields, PasswordHash, Version, Priority, audit columns, EmployeeCategory, RequestHandler key) | V2__erd_v2.sql and entity updates | Planned | Changes from the Initial ERD, R-21 |
| Append-only audit trigger | V3__audit_append_only.sql | Planned | DEC-007 |
| Module packages | requests, access, reporting, common | Planned | ARC-02 |
| Spring Security and Bean Validation dependencies | pom.xml | Planned | DEC-004 |
| TransitionPolicy and test | TransitionPolicy.java, TransitionPolicyTest.java | Planned | DEC-011 |
| RequestService.changeStatus, event and AuditListener | RequestService.java, AuditListener.java | Planned | DEC-006, DEC-012 |
| Status endpoint | PATCH /api/v1/requests/{id}/status (API-09) | Planned | DEC-009 |
| Angular project | civicconnect-frontend | Prototype (category screen and CategoryService only) | ARC-03 |
| CI workflow | .github/workflows/ci.yml | Planned | DEC-013 |

## Known Gaps Between the PED and the Code

| Gap | Plan |
| --- | --- |
| The schema is still ERD v1.2 (DateOfBirth, address fields, password column name, composite RequestHandler key, no Version, Priority, FromStatus, ToStatus or EmployeeCategory). | V2 migration and entity updates. Until then the RTM marks these items Planned (R-21). |
| Code is packaged by layer (model) instead of by module. | Refactor into module packages (ARC-02). |
| Employee roles are STAFF and MANAGEMENT in V1, HANDLER and MANAGER in ERD v2. | Renamed in V2 (CR-008). |
| No security or validation yet. | Add both dependencies before building Access and request submission (DEC-004). |

## Initial Verification

| Test | Type | Checks | Requirement | Status |
| --- | --- | --- | --- | --- |
| contextLoads | Spring context | Flyway migrates and every entity matches its table (validate mode) | NFR-007, DEC-008 | Exists (generated); not yet run in CI |
| TransitionPolicyTest | Unit | Every allowed and illegal from/to pair | FR-009, FR-011 | Planned |
| StatusChangeRollbackTest | Integration | A failed audit insert leaves the status unchanged | NFR-006, DEC-012 | Planned |
| ConcurrentAssignmentTest | Integration | Two accepts on one request: exactly one succeeds | FR-008, CR-007 | Planned |
| AuditAppendOnlyTest | Integration | UPDATE and DELETE on audit_entry fail | FR-010, DEC-007 | Planned |
| AccessControlTest | Integration | Requester token on staff endpoints returns 403 | NFR-003, ASR-001 | Planned (M3) |

## Application Documentation

The README in the repository is the developer-facing documentation and must agree with this PED. It contains:

- Purpose and current implementation status (from the What Is Built table above)

- Prerequisites and versions: JDK 21, Maven wrapper, Node.js LTS and Angular CLI, PostgreSQL

- Setup and run steps, including the environment variables (without values)

- Repository structure mapped to the ARC-02 modules

- Database and Flyway migration notes, including "never edit an applied migration"

- Implemented endpoints

- Where the design decisions live in the code (TransitionPolicy, the status-change event flow)

- How to run the tests, known limitations and TODOs

- Links to the PED, RTM and ADRs

# API & Integration Design

This section records the initial interface and integration decisions for CivicConnect. It defines which parts of the system talk to each other, how they do it, what information crosses each boundary and how validation, errors, security and future changes are handled. It covers only the interactions that the architecture (ARC-01 to ARC-03) and the requirements actually need. We have not added network boundaries just because APIs or microservices were taught. Relevant Assignment 2 research (Task 3) is referenced from DEC-009 and is not repeated here. Endpoints marked Planned are the agreed contract for development. The prototype currently implements Category endpoints only (see the "Current Implementation Evidence vs Contract" section).

## Interaction boundaries

| # | Interaction | Mechanism | Information exchanged | Why this mechanism |
| --- | --- | --- | --- | --- |
| IB-1 | Angular SPA ↔ Spring Boot API | REST over HTTPS, JSON bodies, JWT bearer token (DEC-009, DEC-010) | Request, category, comment, audit and activity DTOs | The only network boundary in the system - required because the UI runs in the browser (ARC-03, Tier 1). |
| IB-2 | Module ↔ module (Requests, Access, Reporting) | In-process Java calls to each module's public service class | Java objects within one transaction | Same deployable (ARC-02). A network call would add latency and break the local transaction ASR-002/003 depend on. |
| IB-3 | Application ↔ PostgreSQL | JDBC via Spring Data JPA over TLS, Supabase session pooler | SQL / entities | Decided in DEC-005 and ARC-03. |
| IB-4 | External systems (SMS, email, WhatsApp, file storage, public API) | None in v1 | - | Out of scope or deferred (Scope Baseline); recorded under the "Integrations Deliberately Not Established" section and Forward Engineering Considerations. |

## Interface Decisions (ADRs)

| DEC-009 - REST/JSON API between the Angular SPA and the back end |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Eduard Herman |
| Context | ARC-01 and ARC-03 separate the Angular SPA (browser) from the Spring Boot back end. ASR-006 requires all business rules to be reachable through the back end only, so another client could be added later. The team must decide how the SPA and back end communicate. |
| Constraints | Time and Team capability (ASR-007), Security (ASR-001), Performance (ASR-004). |
| Alternatives | 1. REST over HTTP with JSON. 2. GraphQL. 3. gRPC / gRPC-Web. 4. Server-rendered pages (Thymeleaf) with no public API. |
| Decision | A resource-based REST API under /api/v1 with JSON request/response bodies built from DTOs (never JPA entities), standard HTTP status codes and one error format (the "Error Model" section). Modules talk to each other in-process, not over HTTP (IB-2). |
| Rationale | Our operations map directly onto resources and actions (submit, list, change status, comment). Spring Web and Angular HttpClient support REST natively. REST keeps business rules on the server, so a future mobile client reuses the same endpoints (ASR-006). GraphQL's flexible queries are not needed for around 15 fixed screens and make per-field authorisation harder (ASR-001). gRPC-Web needs an extra proxy. Server-rendered pages were already rejected in ARC-03 because they tie the UI to the server. |
| Trade-offs | Some screens need more than one call (e.g. request detail plus audit history). DTOs add mapping code. |
| Risks | The Angular client and API contract could drift apart (R-12). Mitigation: the endpoint contract table is the reference, every endpoint change updates it in the same pull request, and Angular and the API are built and deployed together in one jar (ARC-03). |
| Evidence | ASR-001, ASR-004, ASR-006, ASR-007; ARC-01, ARC-03; prototype CategoryController ↔ Angular CategoryService demonstrates the pattern end to end. A2 Task 3 (in-process interfaces behind a clear abstraction for requester and handler interaction). |
| Linked requirements | FR-001 to FR-016, NFR-003, NFR-008 |
| Later Consequence | A mobile or second client uses the same /api/v1. Breaking changes require a change request and /api/v2 (the "Versioning and Change" section). |

| DEC-010 - Stateless JWT authentication for the REST API |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Eduard Herman |
| Context | Every endpoint except register and login must know who the caller is and their role (ASR-001, NFR-002, NFR-003). The Scalability section assumes no user session is kept on the server. The team must choose how users authenticate to the API. |
| Constraints | Security/POPIA, Cost (free only), Time, Team capability. |
| Alternatives | 1. Server-side session with an HttpOnly session cookie (Spring Security default). 2. JWT access token signed by our back end and sent as Authorization: Bearer. 3. External identity provider (Supabase Auth / Keycloak / Auth0). 4. HTTP Basic authentication on every call. |
| Decision | Option 2. POST /api/v1/auth/login checks the email and BCrypt hash and returns a signed JWT (HS256, 60-minute expiry) with claims for user id, account type (CLIENT/EMPLOYEE) and role (REQUESTER / HANDLER / MANAGER). Spring Security's OAuth2 Resource Server validates the token on every request. The signing secret is read from an environment variable. Angular keeps the token in memory (sessionStorage as fallback) and attaches it through an HttpInterceptor. Refresh tokens are deferred - the user logs in again after 60 minutes. |
| Rationale | Stateless: the application tier keeps no sessions, so a second instance could be added without code changes (Scalability table). Works identically for a future mobile client (ASR-006). Uses Spring Security's built-in JWT support, so no cryptography code is written by the team. Option 1 would also work on our single origin but ties us to server session state. Option 3 adds an external dependency, account-linking work and another free-tier limit with no requirement behind it. Option 4 sends the password with every request. |
| Trade-offs | A token cannot be revoked before expiry - a deactivated account keeps access for up to 60 minutes (mitigated by checking Active at login and re-checking in the service layer on writes). No refresh token means users re-authenticate hourly. |
| Risks | Token theft via XSS if stored in the browser (R-11). Mitigation: Angular's built-in template escaping, no innerHTML with user data, short expiry, HTTPS only. Signing secret leak. Mitigation: environment variable only, never committed, rotated if exposed. |
| Evidence | Spring Security Reference - OAuth 2.0 Resource Server JWT (Spring, no date e); IETF RFC 7519 (Jones, Bradley and Sakimura, 2015); OWASP API Security Top 10 (2023) API2 Broken Authentication (OWASP, 2023); ASR-001, NFR-002, NFR-003. |
| Linked requirements | FR-014, FR-005, FR-003, NFR-002, NFR-003, ASR-001, ASR-005, ASR-006 |
| Later Consequence | Adds spring-boot-starter-security and spring-boot-starter-oauth2-resource-server to DEC-004. If CivicConnect later wants SSO (Deferred Scope), DEC-010 is superseded by an identity-provider ADR and the login endpoint is replaced. |

## API Conventions

- Base path: /api/v1; plural resource nouns (/requests, /categories).

- Format: JSON, camelCase field names; timestamps in ISO-8601 UTC (e.g. 2026-09-30T14:05:00Z).

- DTOs only: entities are never returned directly; PasswordHash, internal Version handling and unrelated personal fields never leave the server.

- Identity from the token, never the body: requesterId, comment author and audit actor are always taken from the JWT.

- Paging and sorting: ?page=0&size=20&sort=createdAt,desc; maximum size 100; paging is done in the database (ASR-004).

- Optimistic locking: every state-changing call on a Request includes the version the client last saw (DEC-006).

- Status values: NEW, ASSIGNED, IN_PROGRESS, RESOLVED, CLOSED, REJECTED - matching the FR-009 state machine.

## Endpoint Contract

Roles: R = Requester, H = Handler, M = Manager. "Scope" means the handler's assigned categories (EmployeeCategory). All paths are relative to /api/v1.

| ID | Method & path | Roles | Request body / params | Success | Main errors | Traces to | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| API-01 | POST /auth/register | Public | firstName, surname, email, phone, password | 201 | 400, 409 (email exists) | FR-001, NFR-002 | Planned |
| API-02 | POST /auth/login | Public | email, password | 200 {token, expiresAt, role} | 400, 401 | NFR-002, FR-014 | Planned |
| API-03 | GET /auth/me | R, H, M | - | 200 user summary | 401 | FR-014 | Planned |
| API-04 | POST /requests | R | categoryId, description, location, attachmentUrl? | 201 {id, refNum, status: NEW, createdAt} | 400, 422 (inactive category) | FR-001, FR-015 | Planned |
| API-05 | GET /requests/mine | R | page, size | 200 page of own requests | 401 | FR-003 | Planned |
| API-06 | GET /requests/{id} | R (own), H (scope), M | - | 200 detail incl. status, last updated, requester-visible comments; for staff also allowedTransitions (from TransitionPolicy) | 403, 404 | FR-002, FR-004, FR-007 | Planned |
| API-07 | GET /requests | H (scope), M | status, categoryId, from, to, page, size, sort | 200 page | 400, 403 | FR-005, FR-006 | Planned |
| API-08 | POST /requests/{id}/assignment | H (self), M (any handler) | {version, employeeId?} | 200 updated request | 403, 409, 422 | FR-008 | Planned |
| API-09 | PATCH /requests/{id}/status | H (scope), M | {toStatus, version, note?} | 200 updated request | 403, 409, 422 | FR-009, FR-011, NFR-006 | Planned |
| API-10 | POST /requests/{id}/comments | H (scope), M | {content} | 201 comment | 400, 403, 422 (closed) | FR-010 | Planned |
| API-11 | GET /requests/{id}/audit | H (scope), M | - | 200 list of audit entries | 403, 404 | FR-007, NFR-006 | Planned |
| API-12 | PATCH /requests/{id}/priority | M | {priority, version} | 200 | 403, 409 | FR-016, DEC-003 | Planned |
| API-13 | GET /categories | R, H, M | ?active=true (forced for R) | 200 list | 401 | FR-015 | Prototyped (unsecured, unversioned) |
| API-14 | POST /categories | M | {catName} | 201 | 400, 403, 409 | FR-015 | Prototyped |
| API-15 | PATCH /categories/{id} | M | {catName?, active?} | 200 | 400, 403, 404, 409 | FR-015 | Prototyped (as PUT) |
| API-16 | GET / PUT /employees/{id}/categories | M | {categoryIds[]} | 200 | 403, 404 | FR-005, DEC-002 | Planned |
| API-17 | GET /reports/activity | M | from, to, categoryId?, status? | 200 {open, overdue, resolved, closed, byCategory[]} - counts only | 400, 403 | FR-012, FR-013, ASR-005 | Planned |

There is deliberately no DELETE /categories/{id}: categories are deactivated because existing requests still reference them (Entities, Aggregates and Ownership table). The prototype's hard delete will be removed (the "Current Implementation Evidence vs Contract" section).

## Error Model

All errors use one response body based on Spring's ProblemDetail (IETF RFC 9457; Nottingham, Wilde and Dalal, 2023), extended with a machine-readable code:

{

"type": "about:blank",

"title": "Invalid status transition",

"status": 422,

"code": "INVALID_TRANSITION",

"detail": "A request cannot move from NEW to RESOLVED.",

"instance": "/api/v1/requests/42/status",

"timestamp": "2026-09-30T14:05:00Z",

"fieldErrors": []

}

| HTTP | Code | When | Angular behaviour |
| --- | --- | --- | --- |
| 400 | VALIDATION_FAILED | Bean Validation fails (missing or too-long fields) | Show fieldErrors next to the form fields |
| 401 | UNAUTHENTICATED | Token missing, expired or invalid | Clear token, redirect to login |
| 403 | FORBIDDEN | Wrong role, or handler outside category scope | "You do not have access" |
| 404 | NOT_FOUND | Resource does not exist - or a requester asks for another client's request (the API does not reveal that it exists) | "Not found" |
| 409 | CONFLICT / VERSION_CONFLICT / ALREADY_ASSIGNED | Duplicate email/category name, optimistic-lock failure (DEC-006), or the request already has an active handler (API-08, partial unique index) | "Updated by someone else - please refresh" or "This request is already assigned" |
| 422 | INVALID_TRANSITION / REQUEST_CLOSED / CATEGORY_INACTIVE | A business rule is broken | Show the detail message |
| 503 | SERVICE_UNAVAILABLE | Database unreachable (e.g. paused Supabase project) | "Service temporarily unavailable" |
| 500 | INTERNAL_ERROR | Unexpected error - logged on the server; no stack trace in the response | Generic message |

One @RestControllerAdvice class maps exceptions to these responses, so controllers never build error bodies themselves.

## Example Interaction: a Handler Changes a Request's Status (FR-009)

This is the path used for the end-to-end trace (moved here from Architecture Diagrams and updated to the API contract):

- The Angular request-detail screen sends PATCH /api/v1/requests/{id}/status with {toStatus, version, note} and the Authorization: Bearer <JWT> header.

- The Spring Security filter chain validates the JWT and checks for the HANDLER or MANAGER role (DEC-010, ASR-001).

- RequestController validates the DTO (@Valid) and calls RequestService.changeStatus().

- RequestService (one @Transactional method) asks the Access module whether this handler may work on this category, loads the request, checks the transition against the state machine (ASR-002), compares version, updates the request and publishes a RequestStatusChangedEvent. AuditListener handles the event inside the same transaction and inserts the AuditEntry with the before/after status (DEC-012, ASR-003).

- Both writes commit together. On any failure nothing is saved and the API returns 403, 409 or 422 in the format from the "Error Model" section, which Angular displays to the user.

## Validation and Security at the Boundary

- Validation twice: Angular form validation is for usability only; the server always re-validates with Bean Validation on DTOs (@NotNull categoryId, @NotBlank @Size(max=2000) description, @NotBlank @Size(max=255) location, @Email email).

- Authorisation in two layers: URL/role rules in the security configuration plus @PreAuthorize, and object-level checks in the service layer (requester owns the request; handler has the category in scope). The second layer addresses OWASP API1 Broken Object Level Authorization (OWASP, 2023) - a role check alone would let one requester read another's request by changing the id in the URL (R-10).

- Transport: HTTPS only in the deployed environment.

- Same origin: in production Angular and the API share one origin (ARC-03), so CORS is not enabled there. The CORS rule for localhost:4200 exists for local development only.

- Privacy: response DTOs contain only the fields the screen needs; /reports/activity returns counts only (ASR-005).

- Deferred: rate limiting on /auth/login and malware scanning of attachments (Deferred Scope).

## Versioning and Change

- Adding fields or endpoints is non-breaking and follows a normal reviewed pull request.

- Removing or renaming fields or changing their meaning is breaking: it needs a change request (Master Brief, Section 14) and would be published as /api/v2.

- Because Angular is packaged inside the same jar as the API (ARC-03), client and server are always deployed together, which removes most version-drift risk for v1. A future mobile client would make versioning matter more.

## Current Implementation Evidence vs Contract

| Contract item | Prototype today (main, merged in PR #3) | Planned change |
| --- | --- | --- |
| /api/v1 prefix | /api/categories (no version) | Rename when the security configuration is added |
| JWT authentication (DEC-010) | None - all endpoints open | Add before the Requests module is built |
| DTOs | Category entity returned directly | Add CategoryDto |
| No hard delete | DELETE /api/categories/{id} exists | Remove; use PATCH with active = false |
| Error model | Spring default errors; 404 only | Add @RestControllerAdvice with ProblemDetail |
| Same origin / proxy | CORS config plus hard-coded http://localhost:8080 in category.service.ts | proxy.conf.json for ng serve; relative /api/v1 URLs |

The prototype proves the IB-1 path works end to end (Angular HttpClient → Spring controller → JPA → PostgreSQL). The rows above are tracked as open items and are not claimed as implemented.

## Integrations Deliberately Not Established

SMS/email notifications, WhatsApp intake, attachment file storage (only AttachmentUrl is stored), a public third-party API and SSO are not built. They are recorded here rather than invented and each is reconsidered through change control. Evidence needed before committing to any of them: provider free-tier limits, POPIA implications, and failure behaviour when the provider is unavailable.

# User Interface Design

This section records the initial user-interface and interaction design for CivicConnect. The wireframes are low-fidelity: they show what each role sees and does, which requirement and API endpoint each part of the screen supports, and how errors are shown. They are not the final visual design - final UI polish is not part of M2 (M2 brief, Section 11). The numbered markers on each wireframe are explained in the notes under it.

## Screen Map

One Angular application serves all roles (ARC-01). After login the menu only shows the screens for the user's role, and the API checks the role again on every call (ASR-001, DEC-010).

| Role | Screens | Main requirements | API endpoints |
| --- | --- | --- | --- |
| All users | Register, Login | FR-014, NFR-002 | API-01, API-02, API-03 |
| Requester | New Request, My Requests (with request detail and status history) | FR-001 to FR-004, FR-015, NFR-004 | API-04, API-05, API-06, API-13 |
| Handler | Request queue (own categories only), Request detail (change status, add note, audit history, accept) | FR-005 to FR-011, FR-016 (view only) | API-06 to API-11 |
| Manager | Activity overview, Requests (all categories, set priority, assign handler), Categories, Handler categories | FR-005, FR-012, FR-013, FR-015, FR-016 | API-07, API-08, API-12 to API-17 |

## Wireframes

Figure 4 - Wireframe 1: Requester submits a request and views their requests

Figure 5 - Wireframe 2: Service Handler request queue and request detail

Figure 6 - Wireframe 3: Management service activity overview

## Usability and Accessibility Rationale

- NFR-004: the requester form is one short screen with plain labels, required fields marked with *, and inline error messages next to the field (from the API fieldErrors). Target: 2 of 3 first-time users submit a request unaided within 5 minutes.

- Only valid choices are offered: categories come from the Management list (FR-015) and the status dropdown only lists moves that TransitionPolicy allows (DEC-011), so users cannot pick an illegal status.

- Every error from the error model has a clear message, for example "This request was updated by someone else - please refresh" for a version conflict (DEC-006).

- Accessibility: every input has a visible label, status is shown as text and not only as colour, buttons use words instead of icons, and all actions can be reached with the keyboard. Angular form controls keep labels linked to their inputs.

- Privacy by design: requesters are shown by number only and the Management overview shows counts only (ASR-005).

- Responsive web: the two panels stack on narrow screens, because native mobile apps are out of scope.

Verification: the NFR-004 informal user test (3 non-team users) is planned for M3, once the requester screens are built. Final visual styling is deferred.

# Process and Team Working Agreement

The team runs on weekly check-ins to review progress, reassign work where needed and catch any member falling behind early, consistent with the mitigation already committed to in the Risk Register (R-02). Section ownership for the PED is tracked through GitHub Issues, with each member responsible for their assigned sections and, later, their assigned areas of the codebase.

Design and requirement decisions are worked through as a team. Where the three of us agree, that becomes the decision. Where we don't, we discuss it until we reach a majority view, and anything non-trivial gets logged in the Engineering Decision Log with the reasoning behind it, not just the outcome, so the choice can be revisited if circumstances change.

All work, whether it's a PED section or later code, goes through the pull request process described under GitHub & Team Governance: two real reviews from the other members before anything merges into main. This applies equally to all three of us, including whoever owns the repository.

If a member becomes consistently unavailable or can't keep up with their allocated section, the remaining two redistribute the work between them and escalate to the module lecturer if it continues to affect delivery.

# GitHub & Team Governance

Our team manages all controlled project artefacts and code through a single shared GitHub repository.

Since the whole point of this milestone is to show a controlled process rather than just handing in a finished document, we set the repository up properly from the start to avoid a large amount of commits right before the deadline.

The main branch is protected. None of us can push directly to it, even by accident, because direct commits are switched off at the repository settings level. Any change, whether it's an update to the PED, the risk register, or later on actual code, has to go through a pull request.

Before a pull request can be merged it needs approval from two other team members, not just one, and none of us can approve our own work. We also made sure the setting can't be bypassed, including by whoever owns the repository, so the rule actually holds under pressure rather than being something we could quietly skip closer to the deadline.

Reviewing a pull request means actually reading the change and commenting on it, not just clicking approve. When the other members review something one of us has submitted, the expectation is that they check it makes sense against what we've already agreed, that it's consistent with the rest of the document, and that nothing important is missing or wrong. An approval with no comment on a substantial change doesn't count as a real review under our own process, even if GitHub would technically allow it.

We're using GitHub Issues to track the outstanding work for Milestone 1, one issue per section (Scope Baseline, Requirements, Constraints, RTM, Risk Register, and so on), assigned to whoever owns that section. This gives us a visible record of who is doing what and when it actually got done, rather than relying on us remembering it after the fact.

Finally, no passwords, API keys, or credentials are committed to the repository at any point. Since we haven't picked a technology stack yet that risk is currently low, but the rule stands regardless of what we build later.

Milestone 2 update: The same rules now apply to code. Each GitHub Issue gets a short-lived branch (for example feature/FR-009-transition-policy). Each PR description names the requirement, decision or risk it covers, so reviewers check it against the RTM and not only that it builds. Documentation changes to the PED are also reviewed.

Evidence so far (https://github.com/ClarissaBierman/SEN381-Project-CivicConnect): PR #1 GitHub & team governance notes (merged 08/09/2026), PR #2 Milestone 1 v1.1 (merged 30/09/2026) and PR #3 prototype backend and frontend (merged into main 30/09/2026), all merged into the protected main branch. Commits come from all three members (Clarissa: repository set-up and governance; Eduard: prototype backend and frontend; Chanri: Milestone 2 document branch).

Database changes: The schema only changes through a new Flyway migration file reviewed in a PR. A merged migration is never edited (DEC-008).

Secrets: Credentials and the JWT signing secret must come from environment variables and must never be committed. The local development password committed in the prototype is an open issue (R-22).

| DEC-013 - GitHub flow kept, CI started with GitHub Actions |  |
| --- | --- |
| Status / Date / Owner | Accepted - M2 baseline / 30/09/2026 / Team |
| Context | Code is now being written. R-05 warns that review could be skipped under deadline pressure. |
| Constraints | Time, Cost |
| Alternatives | GitHub flow, Gitflow, trunk-based development (A2 Task 4) |
| Decision | Keep GitHub flow with protected main, two approvals and no self-approval. Add a GitHub Actions workflow on every PR and on push to main: Temurin JDK 21, ./mvnw -B verify. Add the Angular build once frontend code exists. Make the build a required status check. |
| Rationale | A2 recommended required status checks next to human review. A2 assumed a pinned .NET SDK, and because M2 selected Java this becomes a pinned JDK and the Maven wrapper. |
| Trade-offs | Tests that start Spring need a database in CI: a PostgreSQL 17 service container in the GitHub Actions workflow, so Flyway and the audit trigger run against the same database type as Supabase. |
| Risks | R-05, R-19 |
| Evidence | A2 Task 4 (GitHub, no date; Fowler, 2024). Workflow file .github/workflows/ci.yml is planned. |
| Later Consequence | Adopted now: GitHub flow, protected main and two approvals. Planned: the CI build check, then making it a required status check. Deferred: lint, coverage and security scanning gates. |

# AI Usage Register

The following is used to record AI usage regarding this document.

| Date | Student | Tool | Engineering task | AI contribution | Verification | Decision | Issues Found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 09/09/2026 | Chanri Du Randt | CLAUDE | Reformatting and rewriting the Engineering Decision Log entries | Critique to reformat the answers specifically the engineering decision log. | Milestone 1 was cross referenced to verify critiques before editing the document using the AI’s suggestions. | Parts of the document were rewritten with a better format such as the decision log section. | None |
| 09/09/2026 | Eduard Herman | Claude | Scope Baseline, Requirements and Constraints | Used AI to rewrite sentences to be more professional | Read through all the sentences before using the AI's suggestions | Used the sentences with a more professional tone | None |
| 09/09/2026 | Clarissa Bierman | Claude | Reviewing the full Milestone 1 document for compliance with the Master Project Brief and Milestone 1 brief, and checking for proper language and grammar. | Checked that all required sections and questions were answered, flagged formatting and terminology gaps against the brief's required table structures, and flagged sentences that read wrong or not formal enough. | Read through all flagged issues and suggested adjustments myself; accepted the ones that matched what the team actually intended and reworded anything that still sounded incorrect before applying it. | Accepted with edits and adjustments made to fit our specific document. | Found two sections that contradicted each other between team members' write-ups (access control approach, and the website/platform decision), plus a few table formats that didn't match the brief's required columns which were corrected. |
| 30/09/2026 | Chanri Du Randt | Claude | Reviewing the ASRs, Architecture Decision Records, technology stack and Data & Persistence Baseline for Milestone 2, and listing the Milestone 1 sections that needed changes. | Suggested ASRs measurable targets and links to decisions. Listed the Milestone 1 changes. | Checked every decision against our requirements, the M2 brief and the Master Brief before using it. Checked the Spring Boot, Flyway, Supabase, Angular and PostgreSQL claims against the official documentation. Compared ERD v2 with what we actually built. | Accepted with edits. Our team gave the technology stack and Supabase hosting. We changed wording to fit our document. | AI assumed the Angular build is served from the Spring Boot jar and gave its own scores in the decision matrix, so the team had to confirm or change these. |
| 30/09/2026 | Chanri Du Randt | Claude | Adding the team's edited RTM to the PED, adding citations and references, building the Change Request Register, checking the PED for logic errors and missing items, filling in placeholders, and creating the user interface wireframes. | Inserted the edited RTM and updated its endpoints, design decisions and risk IDs. Added in-text citations and reference entries. Drafted the Change Request Register with impact analyses. Listed logic errors and missing items. Updated DEC-004 and the decision matrix. Drew three low-fidelity wireframes and wrote the User Interface Design section. | Checked all citations against the sources ourselves. Answered every placeholder question as a team (owners, approvers, prototype status, team experience). Decided which logic errors to fix. Reviewed the wireframes against the requirements and API contract before approving them. | Accepted with edits. The team kept category-based visibility, chose the CR numbering from the RTM, and approved the wireframes before they were added. | AI had assumed the team already knew Java, Spring Boot and Angular; corrected in DEC-004, the decision matrix, A-03 and R-20. The AI's first CR numbering clashed with ours and was renumbered. Several risk and decision IDs were out of date and were fixed. |

# Baseline Sign Off

| Project | Baseline Type | Version | Date | Scope reviewed (Y/N) | Requirements-traceability checked (Y/N) | Risk review completed (Y/N) | Repository-governance controls checked (Y/N) | Outcome (Accepted / Conditionally Accepted / Revision Required) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CivicConnect | Milestone 1- Engineering Foundation & Requirement Baseline | 1.0 | 09/09/2026 | Y | Y | Y | Y | Accepted |
| CivicConnect | Milestone 2 - Architecture, Technology & Initial Design Baseline | 2.0 | 30/09/2026 | Y | Y | Y | Y | Accepted |

The Milestone 2 baseline includes ASR-001 to ASR-007, ARC-01 to ARC-03, DEC-004 to DEC-013, ERD v2, the API contract (API-01 to API-17), RTM v2.0 and the Change Request Register (CR-001 to CR-012). Open or deferred decisions: the application host provider (ARC-03), attachment file storage, the POPIA retention period for requests and audit data, legacy data migration, and the V2 migration that brings the prototype schema in line with ERD v2 (R-21). Any change after this baseline follows the change request process.

Accepted with known gaps (30/09/2026), to be closed before M3: the V2 migration to ERD v2 (R-21), credentials moved to environment variables (R-22), Spring Security and Bean Validation added (DEC-004, DEC-010), and the first automated tests and CI build check (DEC-013).

# References

Angular (2026) Angular versioning and releases. Available at: https://angular.dev/reference/releases (Accessed: 30 September 2026).

Apache Software Foundation (2004) Apache License, Version 2.0. Available at: https://www.apache.org/licenses/LICENSE-2.0 (Accessed: 30 September 2026).

Belgium Campus ITversity (2026a) SEN381 CivicConnect Master Project Brief. Unpublished course document.

Belgium Campus ITversity (2026b) SEN381 CivicConnect Milestone 2 (M2): Architecture, Technology & Initial Design Baseline. Unpublished course document.

endoflife.date (2026) Angular. Available at: https://endoflife.date/angular (Accessed: 30 September 2026).

Flyway (no date) Flyway LICENSE.txt. Available at: https://github.com/flyway/flyway/blob/main/LICENSE.txt (Accessed: 30 September 2026).

Fowler, M. (2018) Refactoring: Improving the Design of Existing Code. 2nd edn. Boston, MA: Addison-Wesley.

Fowler, M. (2024) Continuous Integration. Available at: https://martinfowler.com/articles/continuousIntegration.html (Accessed: 30 September 2026).

Freeman, E. and Robson, E. (2020) Head First Design Patterns. 2nd edn. Sebastopol, CA: O'Reilly Media.

GitHub (no date) About protected branches. Available at: https://docs.github.com/en/repositories/configuring-branches-and-merges-in-your-repository/managing-protected-branches/about-protected-branches (Accessed: 30 September 2026).

Google (no date) Angular LICENSE. Available at: https://github.com/angular/angular/blob/main/LICENSE (Accessed: 30 September 2026).

Hibernate (no date) License. Available at: https://hibernate.org/community/license/ (Accessed: 30 September 2026).

Jones, M., Bradley, J. and Sakimura, N. (2015) RFC 7519: JSON Web Token (JWT). Internet Engineering Task Force. Available at: https://www.rfc-editor.org/rfc/rfc7519 (Accessed: 30 September 2026).

National Treasury (no date) POPIA. Available at: https://www.treasury.gov.za/POPIA/ (Accessed: 9 September 2026).

Nottingham, M., Wilde, E. and Dalal, S. (2023) RFC 9457: Problem Details for HTTP APIs. Internet Engineering Task Force. Available at: https://www.rfc-editor.org/rfc/rfc9457 (Accessed: 30 September 2026).

OpenJDK (no date) OpenJDK Legal Documents. Available at: https://openjdk.org/legal/ (Accessed: 30 September 2026).

Oracle (2026) Oracle Java SE Support Roadmap. Available at: https://www.oracle.com/java/technologies/java-se-support-roadmap.html (Accessed: 30 September 2026).

OWASP (2023) OWASP Top 10 API Security Risks - 2023. Available at: https://owasp.org/API-Security/editions/2023/en/0x11-t10/ (Accessed: 30 September 2026).

PostgreSQL Global Development Group (no date) License. Available at: https://www.postgresql.org/about/licence/ (Accessed: 30 September 2026).

PostgreSQL JDBC Driver (no date) License. Available at: https://jdbc.postgresql.org/license/ (Accessed: 30 September 2026).

Project Lombok (no date) Lombok LICENSE. Available at: https://github.com/projectlombok/lombok/blob/master/LICENSE (Accessed: 30 September 2026).

Spring (2026a) Spring Boot 4.1.1 available now. Available at: https://spring.io/blog/2026/08/20/spring-boot-4-1-1-available-now/ (Accessed: 30 September 2026).

Spring (2026b) System Requirements :: Spring Boot 4.1. Available at: https://docs.spring.io/spring-boot/4.1/system-requirements.html (Accessed: 30 September 2026).

Spring (2026c) Database Initialization :: Spring Boot 4.1. Available at: https://docs.spring.io/spring-boot/4.1/how-to/data-initialization.html (Accessed: 30 September 2026).

Spring (no date a) Spring Boot LICENSE.txt. Available at: https://github.com/spring-projects/spring-boot/blob/main/LICENSE.txt (Accessed: 30 September 2026).

Spring (no date b) Spring Security LICENSE.txt. Available at: https://github.com/spring-projects/spring-security/blob/main/LICENSE.txt (Accessed: 30 September 2026).

Spring (no date c) Spring Framework Reference: Additional Capabilities of the ApplicationContext (standard and custom events). Available at: https://docs.spring.io/spring-framework/reference/core/beans/context-introduction.html (Accessed: 30 September 2026).

Spring (no date d) Spring Framework Reference: Transaction-bound Events. Available at: https://docs.spring.io/spring-framework/reference/data-access/transaction/event.html (Accessed: 30 September 2026).

Spring (no date e) Spring Security Reference: OAuth 2.0 Resource Server JWT. Available at: https://docs.spring.io/spring-security/reference/servlet/oauth2/resource-server/jwt.html (Accessed: 30 September 2026).

Supabase (2026a) Pricing & fees. Available at: https://supabase.com/pricing (Accessed: 30 September 2026).

Supabase (2026b) Connect to your database. Available at: https://supabase.com/docs/guides/database/connecting-to-postgres (Accessed: 30 September 2026).

Supabase (2026c) Self-hosted Supabase: upgrading from PG 15 to 17 (breaking change). Available at: https://supabase.com/changelog/46080-self-hosted-supabase-upgrading-from-pg-15-to-17-breaking-change (Accessed: 30 September 2026).

Supabase (2026d) supabase/postgres releases. Available at: https://github.com/supabase/postgres/releases (Accessed: 30 September 2026).